Restaurant Platform System

SWT301 - GROUP PROJECT PRESENTATION

– DaNang, , Nov 2025 –

# TABLE OF CONTENTS

I. INTRODUCTION	38

II. Member	39

III. TEST PLAN	39

1. Test object	39

1.1 System Under Test (SUT)	39

1.2 Components Under Test	39

1.3 Deliverables Under Test	40

2. Test purpose	40

2.1 Primary Objectives	40

2.2 Success Criteria	41

2.3 Quality Assurance Goals	41

3. Test scope	41

3.1 Functional Testing Scope	41

3.1.1 Authentication & Authorization	41

3.1.2 Booking Management	41

3.1.3 Restaurant Management	41

3.1.4 Payment Processing	42

3.1.5 AI Search & Recommendation	42

3.1.6 Admin Dashboard	42

3.1.7 Communication Features	42

● 3.1.8 Additional Features	42

3.2 Non-Functional Testing Scope	42

3.2.1 Performance	42

3.2.2 Security	42

3.2.3 Usability	43

3.2.4 Compatibility	43

3.3 Out of Scope	43

4. Test environment	43

4.1 Test Environment Configuration	43

4.1.1 Development Environment	43

4.1.2 Integration Test Environment	43

4.1.3 Staging Environment	43

4.1.4 Production Environment (Reference Only)	44

4.2 Test Data	44

4.2.1 Test Data Strategy	44

4.2.2 Test Data Categories	44

4.3 Environment Setup Procedures	44

4.3.1 Local Development Environment Setup	44

4.3.2 CI/CD Environment Setup	45

5. Test tools	45

5.1 Unit Testing Tools	45

5.1.1 JUnit 5	45

5.1.2 Mockito	45

5.1.3 AssertJ	45

5.2 Integration Testing Tools	45

5.2.1 Spring Boot Test	45

5.2.2 TestContainers	45

5.2.3 MockMvc	45

5.3 Code Coverage Tools	46

5.3.1 JaCoCo	46

5.4 API Testing Tools	46

5.4.1 Postman / REST Assured	46

5.5 Performance Testing Tools	46

5.5.1 JMeter	46

5.6 Database Testing Tools	46

5.6.1 H2 Database	46

5.6.2 PostgreSQL	46

5.7 Security Testing Tools	46

5.7.1 OWASP ZAP (Reference)	46

5.8.1 GitHub Issues	46

5.8.2 Excel / Google Sheets	46

5.9 Build and CI/CD Tools	47

5.9.1 Maven	47

5.9.2 GitHub Actions	47

5.10 Test Execution Commands	47

6. Test strategy	47

6.1 Testing Levels	47

6.1.1 Unit Testing	47

Key Areas:	47

6.1.2 Integration Testing	48

Key Areas:	48

6.1.3 System Testing	48

Key Workflows:	48

6.1.4 User Acceptance Testing (UAT)	48

6.2 Testing Types	48

6.2.1 Functional Testing	48

6.2.2 Regression Testing	48

6.2.3 Security Testing	49

6.2.4 Performance Testing	49

6.2.5 Usability Testing	49

6.3 Test Design Techniques	49

6.3.1 Equivalence Partitioning	49

6.3.2 Boundary Value Analysis	49

6.3.3 Decision Table Testing	49

6.3.4 State Transition Testing	49

6.3.5 Error Guessing	49

6.4 Test Execution Strategy	49

6.4.1 Test Execution Approach	49

6.4.2 Test Prioritization	49

6.4.3 Test Execution Schedule	49

6.5 Defect Management Strategy	50

6.5.1 Defect Severity Levels	50

6.5.2 Defect Lifecycle	50

6.5.3 Defect Tracking	50

6.6 Risk-Based Testing Strategy	50

6.6.1 High-Risk Areas	50

6.6.2 Risk Mitigation	50

6.7 Test Automation Strategy	50

6.7.1 Automation Scope	50

6.7.2 Automation Tools	50

6.7.3 Continuous Integration	51

6.8 Test Metrics and Reporting	51

6.8.1 Test Metrics	51

6.8.2 Reporting	51

IV. FUNCTION	51

V. TEST CASE	53

VI: CONCLUSION	135

# I. INTRODUCTION

Restaurant Booking Platform (BookEAT) is a system for online restaurant table reservations, supporting customers, restaurant owners, and administrators. The system is built using Spring Boot 3.2, PostgreSQL, integrates AI (OpenAI GPT-4) for search, PayOS for payment, real-time chat, and booking management.

The platform enables customers to browse restaurants, book tables, make deposits, and manage reservations. Restaurant owners can manage profiles, menus, tables, bookings, and view analytics. Administrators can approve restaurants, manage users, monitor revenue, and configure system setting

# II. Team Member

| Họ và Tên | Mã SV |
| --- | --- |
| Nguyễn Hồng Phúc | DE190234 |
| Trần Kim Thắng | DE180020 |
| Phan Thành Tài | DE190491 |
| Đặng Văn Công Danh | DE180814 |

# III. TEST PLAN

## 1. Test object

### 1.1 System Under Test (SUT)

- Restaurant Booking Platform (BookEAT), version 1.0

- Web application for restaurant table reservations

### 1.2 Components Under Test

1. Backend Services

- BookingService

- PaymentService (PayOS)

- RestaurantManagementService

- AuthenticationService

- AI RecommendationService

- NotificationService

- ChatService

- VoucherService

- ReviewService

- AdminService

2. Controllers (REST API & Web)

- BookingController

- PaymentController

- RestaurantController

- AISearchController

- AdminController

- ChatMessageController

- AuthController

3. Data Access Layer

- BookingRepository

- RestaurantRepository

- PaymentRepository

- UserRepository

- All JPA repositories

4. Domain Entities

- Booking, Restaurant, Payment, User, Customer, RestaurantOwner

- Menu, Table, Review, Voucher, Notification

5. External Integrations

- PayOS payment gateway

- OpenAI GPT-4 API

- Cloudinary (image upload)

- Google OAuth2

- Email service (SMTP)

Frontend Components

- Booking forms and views

- Restaurant management interfaces

- Admin dashboard

- AI search interface

- Chat interface

### 1.3 Deliverables Under Test

- Application executable (JAR file)

- Database schema and migrations

- API documentation (Swagger/OpenAPI)

- Configuration files (application.yml, application-prod.yml)

- Docker configuration (Dockerfile, docker-compose.yml)

## 2. Test purpose

### 2.1 Primary Objectives

- Validate functionality per SRS/SDS

- Verify business rules:

- Booking conflict detection (2-hour window)

- Validation rules (30 minutes advance, guest count 1-100)

- Commission calculation (Admin 30%, Restaurant 70%)

- Payment processing and refunds

- Role-based access control

- Ensure integration:

- PayOS webhooks

- OpenAI API calls

- Email notifications

- WebSocket chat

- Verify data integrity:

- Booking transactions

- Payment transactions

- User data consistency

- Performance:

- Response times

- Concurrent user handling

- Database query performance

- Security:

- Authentication/authorization

- Input validation and sanitization

- SQL injection prevention

- XSS protection

- CSRF protection

### 2.2 Success Criteria

- All critical test cases pass

- Code coverage ≥ 85%

- No critical or high-severity bugs in production-ready features

- Performance meets acceptance criteria

- Security vulnerabilities addressed

### 2.3 Quality Assurance Goals

- Reduce production defects

- Improve reliability and stability

- Validate user experience

- Ensure compliance with requirements

## 3. Test scope

#### 3.1 Functional Testing Scope

##### 3.1.1 Authentication & Authorization

- User login (email/password)

- OAuth2 Google login

- User registration with email verification

- Password reset flow

- Role-based access control (ADMIN, CUSTOMER, RESTAURANT_OWNER)

- Session management

- Logout

##### 3.1.2 Booking Management

- Create booking

- View booking list

- View booking details

- Edit booking (PENDING/CONFIRMED)

- Cancel booking

- Booking conflict detection

- Validation rules

- Status transitions

##### 3.1.3 Restaurant Management

- Restaurant registration

- Restaurant profile management

- Menu management (CRUD)

- Table management

- Operational hours configuration

- Dashboard analytics

- Revenue tracking

##### 3.1.4 Payment Processing

- PayOS payment link generation

- Payment webhook handling

- Payment status tracking

- Refund processing

- Commission calculation

- Payment history

##### 3.1.5 AI Search & Recommendation

- Natural language search

- Intent parsing

- Restaurant recommendations

- Recommendation caching

- Search history

##### 3.1.6 Admin Dashboard

- User management

- Restaurant approval

- Financial reporting

- System configuration

- Audit logs

##### 3.1.7 Communication Features

- Real-time chat (WebSocket)

- Email notifications

- In-app notifications

- Notification preferences

##### 3.1.8 Additional Features

- Voucher creation and validation

- Review submission and display

- Waitlist management

#### 3.2 Non-Functional Testing Scope

##### 3.2.1 Performance

- Response time for API endpoints

- Database query performance

- Concurrent user handling

- Load testing (100-1000 users)

##### 3.2.2 Security

- Authentication security

- Authorization checks

- Input validation

- SQL injection prevention

- XSS protection

- CSRF protection

- Secure data transmission (HTTPS)

##### 3.2.3 Usability

- User interface responsiveness

- Form validation feedback

- Error messages

- Navigation flow

##### 3.2.4 Compatibility

- Browser compatibility (Chrome, Firefox, Safari, Edge)

- Responsive design (mobile, tablet, desktop)

- Database compatibility (PostgreSQL 14+)

##### 3.3 Out of Scope

- Third-party services functionality (PayOS, OpenAI, Cloudinary)

- Mobile native applications

- Performance testing with >1000 concurrent users

- Security penetration testing (separate audit)

- Localization testing (Vietnamese only)

## 4. Test environment

#### 4.1 Test Environment Configuration

##### 4.1.1 Development Environment

- Purpose: Unit testing, integration testing

- Location: Local development machines

- Configuration:

- Operating System: Windows 10/11, macOS, Linux

- Java Version: JDK 17+

- Build Tool: Maven 3.9+

- IDE: IntelliJ IDEA, Eclipse, VS Code

- Database: PostgreSQL 14+ (local) or H2 (in-memory for tests)

- Application Server: Embedded Tomcat (Spring Boot)

##### 4.1.2 Integration Test Environment

- Purpose: Integration testing, API testing

- Location: Local/CI server

- Configuration:

- Operating System: Linux (Docker containers)

- Database: PostgreSQL 14+ (TestContainers or Docker)

- Redis: Redis (TestContainers or Docker)

- External Services: Mock servers for PayOS, OpenAI

- CI/CD: GitHub Actions

##### 4.1.3 Staging Environment

- Purpose: System testing, user acceptance testing

- Location: Cloud (Render.com or similar)

- Configuration:

- Operating System: Linux

- Java Runtime: JDK 17

- Application Server: Spring Boot embedded Tomcat

- Database: PostgreSQL 14+ (managed database)

- Redis: Redis (optional)

- External Services: Test accounts for PayOS, OpenAI

- URL: https://bookeat-staging.onrender.com (example)

##### 4.1.4 Production Environment (Reference Only)

- Purpose: Not for testing, reference for configuration

- Location: Cloud (Render.com)

- Configuration:

- Operating System: Linux

- Database: PostgreSQL 14+ (production database)

- External Services: Production accounts

#### 4.2 Test Data

##### 4.2.1 Test Data Strategy

- Test data created via MockDataFactory

- Database seeding scripts for integration tests

- Separate test database for each test run

- Cleanup after test execution

##### 4.2.2 Test Data Categories

- User Data

- Test users (ADMIN, CUSTOMER, RESTAURANT_OWNER)

- Test credentials

- User profiles

- Restaurant Data

- Test restaurants

- Test menus

- Test tables

- Restaurant profiles

- Booking Data

- Test bookings (various statuses)

- Booking conflicts

- Booking history

- Payment Data

- Test payment transactions

- Payment statuses

- Refund scenarios

- Test Data Files

- src/test/resources/test-data.sql

- MockDataFactory.java

- Test fixtures in test classes

#### 4.3 Environment Setup Procedures

##### 4.3.1 Local Development Environment Setup

# 1. Install prerequisites- Install JDK 17+- Install Maven 3.9+- Install PostgreSQL 14+

# 2. Clone repositorygit clone https://github.com/KeyT9999/RestaurantBookingWebsite.gitcd RestaurantBookingWebsite

# 3. Configure databaseCREATE DATABASE bookeat_test_db;

# 4. Configure application-test.ymlspring:  datasource:    url: jdbc:postgresql://localhost:5432/bookeat_test_db    username: postgres    password: your_password

# 5. Run testsmvn clean test

##### 4.3.2 CI/CD Environment Setup

- Automated via GitHub Actions

- Uses TestContainers for PostgreSQL and Redis

- No manual setup required

## 5. Test tools

#### 5.1 Unit Testing Tools

##### 5.1.1 JUnit 5

- Version: 5.10.1

- Purpose: Unit test framework

- Usage: Writing and executing unit tests

- Configuration: Included in spring-boot-starter-test

##### 5.1.2 Mockito

- Version: 5.5.0

- Purpose: Mocking framework

- Usage: Mocking dependencies in unit tests

- Configuration: Included in spring-boot-starter-test

##### 5.1.3 AssertJ

- Version: Latest

- Purpose: Assertions

- Usage: Fluent assertions in tests

- Configuration: Included in spring-boot-starter-test

#### 5.2 Integration Testing Tools

##### 5.2.1 Spring Boot Test

- Version: 3.2.0

- Purpose: Integration testing

- Usage: Testing Spring Boot components

- Features: @SpringBootTest, @WebMvcTest, @DataJpaTest

##### 5.2.2 TestContainers

- Version: Latest

- Purpose: Integration testing with real databases

- Usage: PostgreSQL and Redis containers for tests

- Configuration: @Testcontainers, @Container annotations

##### 5.2.3 MockMvc

- Purpose: Testing Spring MVC controllers

- Usage: Simulating HTTP requests and validating responses

- Configuration: @AutoConfigureMockMvc

#### 5.3 Code Coverage Tools

##### 5.3.1 JaCoCo

- Version: 0.8.10

- Purpose: Code coverage reporting

- Usage: Generating coverage reports

- Configuration: Maven plugin

- Target: 85% line coverage

#### 5.4 API Testing Tools

##### 5.4.1 Postman / REST Assured

- Purpose: API endpoint testing

- Usage: Manual API testing, API test automation

- Configuration: REST Assured for automated API tests

#### 5.5 Performance Testing Tools

##### 5.5.1 JMeter

- Version: 5.6+

- Purpose: Load testing

- Usage: Simulating concurrent users

- Configuration: Test plans for booking, payment, search endpoints

#### 5.6 Database Testing Tools

##### 5.6.1 H2 Database

- Purpose: In-memory database for unit tests

- Usage: Fast unit testing without external database

- Configuration: application-test.yml

##### 5.6.2 PostgreSQL

- Version: 14+

- Purpose: Integration testing database

- Usage: Testing with real database

- Configuration: TestContainers or local installation

#### 5.7 Security Testing Tools

##### 5.7.1 OWASP ZAP (Reference)

- Purpose: Security vulnerability scanning

- Usage: Identifying security issues

- Note: Covered in separate security audit

- 5.8 Test Management Tools

##### 5.8.1 GitHub Issues

- Purpose: Test case tracking, bug tracking

- Usage: Managing test cases and defects

- URL: https://github.com/KeyT9999/RestaurantBookingWebsite/issues

##### 5.8.2 Excel / Google Sheets

- Purpose: Test case documentation

- Usage: Maintaining test case spreadsheets

#### 5.9 Build and CI/CD Tools

##### 5.9.1 Maven

- Version: 3.9+

- Purpose: Build automation, test execution

- Usage: Running tests, generating reports

- Commands: mvn test, mvn jacoco:report

##### 5.9.2 GitHub Actions

- Purpose: Continuous Integration

- Usage: Automated test execution on commits

- Configuration: .github/workflows/ci.yml

#### 5.10 Test Execution Commands

# Run all tests

mvn clean test

# Run tests with coverage

mvn clean test jacoco:report

# Run specific test class

mvn test -Dtest=BookingServiceTest

# Run tests with specific profile

mvn test -Dspring.profiles.active=test

# Generate coverage report

mvn jacoco:report

# View report: target/site/jacoco/index.html

## 6. Test strategy

#### 6.1 Testing Levels

##### 6.1.1 Unit Testing

- Purpose: Test individual components in isolation

- Scope: Services, repositories, utilities, validators

- Tools: JUnit 5, Mockito, AssertJ

- Coverage Target: 85% line coverage

- Execution: Automated on every commit

- Responsibility: Developers

###### Key Areas:

- BookingService unit tests (46 test cases)

- PaymentService unit tests (23 test cases)

- AIService unit tests (16 test cases)

- Controller unit tests (35 test cases)

- Repository tests (18 test cases)

##### 6.1.2 Integration Testing

- Purpose: Test component interactions

- Scope: Service-service, controller-service, database integration

- Tools: Spring Boot Test, TestContainers, MockMvc

- Coverage Target: All critical integration points

- Execution: Automated in CI/CD pipeline

- Responsibility: Test engineers

###### Key Areas:

- Booking flow integration (create → payment → confirmation)

- Payment webhook integration

- AI search integration

- Database transaction testing

- External service integration (mocked)

##### 6.1.3 System Testing

- Purpose: End-to-end testing

- Scope: Complete user workflows

- Tools: Manual testing, automated E2E tests

- Execution: Staging environment

- Responsibility: QA engineers

###### Key Workflows:

- Customer booking flow (browse → book → pay → confirm)

- Restaurant owner registration and management

- Admin approval workflow

- Payment and refund flow

##### 6.1.4 User Acceptance Testing (UAT)

- Purpose: Validate requirements

- Scope: Real-world scenarios

- Execution: Staging environment

- Participants: Business stakeholders, end users

- Responsibility: Product owner, QA team

#### 6.2 Testing Types

##### 6.2.1 Functional Testing

- Scope: Feature functionality

- Focus: Business requirements, use cases

- Approach: Positive and negative scenarios

##### 6.2.2 Regression Testing

- Scope: Existing functionality after changes

- Approach: Automated test suite, smoke tests

- Execution: After each code change

##### 6.2.3 Security Testing

- Scope: Authentication, authorization, data protection

- Focus: OWASP Top 10, input validation, SQL injection, XSS

- Approach: Manual testing, automated security scans

- Responsibility: Security team, QA team

##### 6.2.4 Performance Testing

- Scope: Response times, throughput, scalability

- Approach: Load testing (100-1000 users), stress testing

- Tools: JMeter

- Execution: Staging environment

##### 6.2.5 Usability Testing

- Scope: User interface, navigation, error messages

- Approach: Manual testing, user feedback

- Focus: Customer experience

#### 6.3 Test Design Techniques

##### 6.3.1 Equivalence Partitioning

- Purpose: Group similar inputs

- Example: Guest count (1-100 valid, <1 or >100 invalid)

##### 6.3.2 Boundary Value Analysis

- Purpose: Test boundary conditions

- Example: Minimum 30 minutes advance booking, 2-hour conflict window

##### 6.3.3 Decision Table Testing

- Purpose: Test combinations of conditions

- Example: Booking status transitions (PENDING → CONFIRMED → COMPLETED)

##### 6.3.4 State Transition Testing

- Purpose: Test state changes

- Example: Booking status flow, payment status flow

##### 6.3.5 Error Guessing

- Purpose: Identify potential error scenarios

- Example: Invalid input, network failures, concurrent access

#### 6.4 Test Execution Strategy

##### 6.4.1 Test Execution Approach

- Smoke testing: Critical paths first

- Regression testing: After each change

- Comprehensive testing: Full test suite before release

##### 6.4.2 Test Prioritization

- Priority 1 (Critical): Booking creation, payment processing, authentication

- Priority 2 (High): Restaurant management, admin functions, AI search

- Priority 3 (Medium): Vouchers, reviews, notifications

- Priority 4 (Low): UI enhancements, minor features

##### 6.4.3 Test Execution Schedule

- Daily: Unit tests on every commit

- Weekly: Integration tests in CI/CD

- Pre-release: Full regression suite

- Post-release: Smoke tests after deployment

#### 6.5 Defect Management Strategy

##### 6.5.1 Defect Severity Levels

- Critical: System crash, data loss, security breach

- High: Major functionality broken, workaround exists

- Medium: Functionality partially working, minor impact

- Low: Cosmetic issues, minor inconveniences

##### 6.5.2 Defect Lifecycle

- New: Defect reported

- Assigned: Assigned to developer

- In Progress: Developer working on fix

- Fixed: Fix implemented and tested

- Verified: QA verifies fix

- Closed: Defect resolved

##### 6.5.3 Defect Tracking

- Tool: GitHub Issues

- Fields: Title, description, severity, priority, assignee, status, steps to reproduce

#### 6.6 Risk-Based Testing Strategy

##### 6.6.1 High-Risk Areas

- Payment processing (PayOS integration)

- Booking conflict detection

- Authentication and authorization

- Commission calculation

- Refund processing

##### 6.6.2 Risk Mitigation

- Extra test coverage for high-risk areas

- Extensive integration testing for external services

- Security testing for authentication/authorization

- Performance testing for critical paths

#### 6.7 Test Automation Strategy

##### 6.7.1 Automation Scope

- Unit tests: 100% automated

- Integration tests: 80% automated

- E2E tests: 30% automated (critical flows)

- Manual tests: Usability, exploratory testing

##### 6.7.2 Automation Tools

- Unit/Integration: JUnit 5, Mockito, Spring Boot Test

- E2E: Selenium (future consideration)

- API: REST Assured, Postman collections

##### 6.7.3 Continuous Integration

- Automated test execution on every commit

- Coverage reports generation

- Test results reporting

- Build failure on test failures

#### 6.8 Test Metrics and Reporting

##### 6.8.1 Test Metrics

- Test Coverage: 85% line coverage target

- Test Pass Rate: >95% pass rate

- Defect Density: Number of defects per module

- Test Execution Rate: Percentage of tests executed

- Defect Detection Rate: Defects found per testing phase

##### 6.8.2 Reporting

- Daily: Test execution status

- Weekly: Test progress report

- Release: Test summary report

# IV. FUNCTION

| PaymentService Method Specification |  |  |  |
| --- | --- | --- | --- |
| Function | Input Parameters | Expected Output | Test Cases Needed |
| createPayment() | Integer, UUID, PaymentMethod, PaymentType, String | Payment | 12+ cases |
| handlePayOsWebhook() | String | boolean | 6+ cases |
| processCashPayment() | Integer | Payment | 4+ cases |
| processCardPayment() | Integer | Payment | 4+ cases |
| cancelPayment() | Integer | Payment | 3+ cases |
| refundPayment() | Integer | Payment | 4+ cases |
| findByCustomer() | Customer | List<Payment> | 2+ cases |
| findByBooking() | Booking | Optional<Payment> | 2+ cases |
| findByStatus() | PaymentStatus | List<Payment> | 3+ cases |
| validatePaymentMethodAndType() | PaymentMethod, PaymentType | void | 6+ cases |
| calculateTotalAmount() | Booking, PaymentType, String | BigDecimal | 8+ cases |

| Function | Input Parameters | Expected Output | Test Cases Needed |
| --- | --- | --- | --- |
| createBooking() | BookingForm, UUID | Booking | 10+ cases |
| updateBookingStatus() | Integer, BookingStatus | Booking | 8+ cases |
| cancelBooking() | Integer, String | Booking | 5+ cases |
| getBookingById() | Integer | Optional<Booking> | 3+ cases |
| findBookingsByCustomer() | UUID | List<Booking> | 4+ cases |
| validateBookingTime() | LocalDateTime | boolean | 6+ cases |
| validateGuestCount() | Integer | void | 4+ cases |
| validateDepositAmount() | BigDecimal | void | 3+ cases |
| calculateTotalAmount() | Booking | BigDecimal | 8+ cases |
| assignDishesToBooking() | Booking, String | void | 5+ cases |
| assignServicesToBooking() | Booking, String | void | 5+ cases |
| isValidStatusTransition() | BookingStatus, BookingStatus | boolean | 10+ cases |

| BookingService |  |  |  |
| --- | --- | --- | --- |
| Function | Input Parameters | Expected Output | Test Cases Needed |
| createBooking() | BookingForm, UUID | Booking | 10+ cases |
| updateBookingStatus() | Integer, BookingStatus | Booking | 8+ cases |
| cancelBooking() | Integer, String | Booking | 5+ cases |
| getBookingById() | Integer | Optional<Booking> | 3+ cases |
| findBookingsByCustomer() | UUID | List<Booking> | 4+ cases |
| validateBookingTime() | LocalDateTime | boolean | 6+ cases |
| validateGuestCount() | Integer | void | 4+ cases |
| validateDepositAmount() | BigDecimal | void | 3+ cases |
| calculateTotalAmount() | Booking | BigDecimal | 8+ cases |
| assignDishesToBooking() | Booking, String | void | 5+ cases |
| assignServicesToBooking() | Booking, String | void | 5+ cases |
| isValidStatusTransition() | BookingStatus, BookingStatus | boolean | 10+ cases |

| BookingController |  |  |  |
| --- | --- | --- | --- |
| Function | Input Parameters | Expected Output | Test Cases Needed |
| createPayment() | Integer, UUID, PaymentMethod, PaymentType, String | Payment | 12+ cases |
| handlePayOsWebhook() | String | boolean | 6+ cases |
| processCashPayment() | Integer | Payment | 4+ cases |
| processCardPayment() | Integer | Payment | 4+ cases |
| cancelPayment() | Integer | Payment | 3+ cases |
| refundPayment() | Integer | Payment | 4+ cases |
| findByCustomer() | Customer | List<Payment> | 2+ cases |
| findByBooking() | Booking | Optional<Payment> | 2+ cases |
| findByStatus() | PaymentStatus | List<Payment> | 3+ cases |
| validatePaymentMethodAndType() | PaymentMethod, PaymentType | void | 6+ cases |
| calculateTotalAmount() | Booking, PaymentType, String | BigDecimal | 8+ cases |

| PaymentService |  |  |  |
| --- | --- | --- | --- |
| Endpoint | Method | Path | Test Cases Needed |
| showBookingForm() | GET | /booking/new | 3+ cases |
| createBooking() | POST | /booking | 8+ cases |
| cancelBooking() | POST | /booking/{id}/cancel | 4+ cases |
| showMyBookings() | GET | /booking/my | 4+ cases |
| getBookingDetails() | GET | /booking/{id} | 3+ cases |
| getTablesByRestaurant() | GET | /booking/api/restaurants/{id}/tables | 3+ cases |
| updateBooking() | POST | /booking/{id} | 5+ cases |

# V. TEST CASE

| ## Endpoint 1: searchRestaurants() - POST /ai/search |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testSearchRestaurants_WithAuthenticatedUser_ShouldReturnRecommendations | Authentication: CUSTOMER, query="Tôi muốn ăn phở", restaurants exist | ResponseEntity.ok(), response contains recommendations | Verify authenticated user gets results |
| Happy Path | testSearchRestaurants_WithoutAuthentication_ShouldReturnRecommendations | No auth, query="Nhà hàng Nhật Bản", restaurants exist | ResponseEntity.ok(), response contains recommendations | Verify unauthenticated users get results |
| Happy Path | testSearchRestaurants_WithValidQuery_ShouldReturnMatchingRestaurants | Query="Ăn buffet giá rẻ", restaurants match criteria | ResponseEntity.ok(), recommendations match query criteria | Verify valid query returns matches |
| Error Scenario | testSearchRestaurants_WithNullRequest_ShouldThrowException | Request=null | Throws NullPointerException/IllegalArgumentException | Verify null request handling |
| Error Scenario | testSearchRestaurants_WithEmptyQuery_ShouldReturnErrorResponse | Query="", restaurants exist | ResponseEntity.ok(), errorResponse với explanation="Query text is required" | Verify empty query error |
| Error Scenario | testSearchRestaurants_WhenRecommendationServiceFails_ShouldReturnErrorResponse | Mock service throws exception | ResponseEntity.ok(), errorResponse with explanation="Có lỗi xảy ra..." | Verify service failure handled |
| Edge Case | testSearchRestaurants_WithVeryLongQuery_ShouldValidateLength | Query length > 500 chars | Response contains validation error | Verify max length validation |
| Endpoint 2: searchRestaurantsAdvanced() - POST /ai/restaurants/search |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testSearchRestaurantsAdvanced_ShouldRedirectToMainSearch | Query="Tìm nhà hàng", restaurants exist | Same response as searchRestaurants | Verify redirect to main search |
| SERVICE LAYER - RecommendationService |  |  |  |  |
| Function 1: search() - Main search method |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testSearch_WithMatchingRestaurants_ShouldReturnRecommendations | Query="Ăn phở bò", intent parsed, restaurants match | AISearchResponse with recommendations list | Verify matching restaurants returned |
| Happy Path | testSearch_WithNoMatchingRestaurants_ShouldReturnEmptyList | Query="Ăn Pháp xa lạ", no matches | AISearchResponse with empty recommendations | Verify no matches handled |
| Happy Path | testSearch_WithMaxResultsLimit_ShouldLimitResults | Query="Nhà hàng", maxResults=3 | AISearchResponse với exactly 3 recommendations | Verify result limiting |
| Happy Path | testSearch_WithIntentParsed_ShouldSetCorrectIntent | Query="Ăn buffet cho 4 người", intent parsed | Intent contains party_size=4 | Verify intent extraction |
| Happy Path | testSearch_WithCandidatesFiltered_ShouldApplyFilters | Query with cuisine intent, restaurants filtered | Candidates match cuisine criteria | Verify filtering works |
| Error Scenario | testSearch_WithNullQuery_ShouldThrowException | Query=null | Throws NullPointerException | Verify null input |
| Error Scenario | testSearch_WhenOpenAITimeout_ShouldTriggerFallback | OpenAI timeout > 800ms | Returns fallbackSearch response | Verify timeout fallback |
| Error Scenario | testSearch_WhenParseIntentException_ShouldTriggerFallback | ParseIntent throws exception | Returns fallbackSearch response | Verify exception fallback |
| ## Function 2: parseIntentWithTimeout() - Parse user intent |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testParseIntentWithTimeout_WithValidQuery_ShouldReturnIntentMap | Query="Tôi muốn ăn phở", userId="user123" | Map with cuisine, party_size, price_range fields | Verify intent mapping |
| Happy Path | testParseIntentWithTimeout_WithIntentFields_ShouldContainAllFields | Query="Ăn buffet 4 người giá rẻ" | Map contains cuisine, party_size, price_range, dietary | Verify all fields present |
| Error Scenario | testParseIntentWithTimeout_WhenOpenAITimeout_ShouldReturnFallback | OpenAI timeout > 800ms | Returns fallback intent with defaults | Verify timeout handling |
| Error Scenario | testParseIntentWithTimeout_WhenException_ShouldReturnFallback | OpenAI throws exception | Returns fallback intent with confidence=0.5 | Verify exception handling |
| Edge Case | testParseIntentWithTimeout_WithConfidenceScore_ShouldBeInRange | Query parsed successfully | Confidence score between 0-1 | Verify confidence range |
| ## Function 3: findCandidates() - Find matching restaurants |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindCandidates_WithCuisineFilter_ShouldMatchCuisine | Intent has cuisine="Việt Nam", restaurants have matching cuisine | List of restaurants with matching cuisine | Verify cuisine filtering |
| Happy Path | testFindCandidates_WithPriceRangeFilter_ShouldMatchPrice | Intent has price_range={min:100k, max:200k}, restaurants match | List of restaurants within price range | Verify price filtering |
| Happy Path | testFindCandidates_WithMultipleFilters_ShouldApplyAllFilters | Intent has cuisine + price_range, restaurants exist | Only restaurants matching all filters | Verify multiple filters |
| Happy Path | testFindCandidates_WithEmptyFilters_ShouldReturnAllRestaurants | Intent has empty filters | All restaurants returned | Verify no filters |
| Edge Case | testFindCandidates_WithNoMatches_ShouldReturnEmptyList | Intent filters too restrictive, no matches | Empty list returned | Verify no matches |
| ## Function 4: generateRecommendations() - Generate AI recommendations |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGenerateRecommendations_WithValidRestaurants_ShouldReturnList | 3 restaurants, OpenAI success | List of 3 recommendations with explanations | Verify recommendations generated |
| Happy Path | testGenerateRecommendations_WithExplanations_ShouldIncludeExplanations | OpenAI returns explanations | Each recommendation has explanation | Verify explanations added |
| Error Scenario | testGenerateRecommendations_WhenOpenAITimeout_ShouldReturnSimple | OpenAI timeout | Returns simple recommendations without AI | Verify timeout fallback |
| Edge Case | testGenerateRecommendations_WithEmptyList_ShouldReturnEmpty | Empty restaurant list | Empty recommendation list | Verify empty input |
| ## Function 5: fallbackSearch() - Fallback when AI fails |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFallbackSearch_ShouldReturnAllRestaurants | Request exists, restaurants in DB | Returns all restaurants (limited to 5) | Verify fallback |
| Happy Path | testFallbackSearch_ShouldLimitTo5Results | 10 restaurants exist | Returns exactly 5 recommendations | Verify result limiting |
| Happy Path | testFallbackSearch_ShouldSetFallbackExplanation | Request with query | Explanation="Tìm thấy nhà hàng phù hợp (chế độ đơn giản)" | Verify explanation |
| Happy Path | testFallbackSearch_AllRestaurantsHaveBasicInfo | Restaurants with partial data | All recommendations have name, cuisine, price | Verify basic info present |
| ## Function 6: matchesCuisine() - Check cuisine match |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testMatchesCuisine_WithExactMatch_ShouldReturnTrue | Restaurant.cuisine="Việt Nam", intent.cuisine="Việt Nam" | Returns true | Verify exact match |
| Happy Path | testMatchesCuisine_WithPartialMatch_ShouldReturnTrue | Restaurant.cuisine="Nhà hàng Việt Nam", intent.cuisine="Việt" | Returns true | Verify partial match |
| Happy Path | testMatchesCuisine_WithNoCuisineIntent_ShouldReturnTrue | Intent has no cuisine field | Returns true | Verify no filter |
| Happy Path | testMatchesCuisine_WithNonMatching_ShouldReturnFalse | Restaurant.cuisine="Nhật", intent.cuisine="Việt" | Returns false | Verify non-match |
| Error Scenario | testMatchesCuisine_WithNullRestaurant_ShouldReturnFalse | Restaurant=null | Returns false | Verify null handling |
| ## Function 7: matchesPriceRange() - Check price range match |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testMatchesPriceRange_WithPriceWithinRange_ShouldReturnTrue | Average price=150k, range={min:100k, max:200k} | Returns true | Verify within range |
| Happy Path | testMatchesPriceRange_WithNoPriceIntent_ShouldReturnTrue | Intent has no price_range | Returns true | Verify no filter |
| Error Scenario | testMatchesPriceRange_WithPriceBelowRange_ShouldReturnFalse | Average price=50k, range={min:100k, max:200k} | Returns false | Verify below range |
| Error Scenario | testMatchesPriceRange_WithPriceAboveRange_ShouldReturnFalse | Average price=250k, range={min:100k, max:200k} | Returns false | Verify above range |
| Error Scenario | testMatchesPriceRange_WithNullPrice_ShouldReturnTrue | Restaurant price=null | Returns true | Verify null handling |
| ## Function 8: matchesDietary() - Check dietary match |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testMatchesDietary_Always_ShouldReturnTrue | Any restaurant and intent | Returns true | Verify placeholder |
| ## Function 9: createRecommendation() - Create recommendation object |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCreateRecommendation_ShouldMapAllFieldsCorrectly | Restaurant with full data, explanations list | All fields mapped correctly | Verify field mapping |
| Happy Path | testCreateRecommendation_ShouldSetBookingUrl | Restaurant ID=123 | bookingUrl="/booking/new?restaurantId=123" | Verify booking URL |
| Happy Path | testCreateRecommendation_ShouldSetViewDetailsUrl | Restaurant ID=123 | viewDetailsUrl="/restaurants/123" | Verify details URL |
| Happy Path | testCreateRecommendation_ShouldSetDistanceToZero | Any restaurant | distanceKm=0.0 | Verify distance |
| Error Scenario | testCreateRecommendation_WithNullAveragePrice_ShouldSetPlaceholder | Restaurant averagePrice=null | priceRange="Liên hệ" | Verify null price |
| ## Function 10: createSimpleRecommendation() - Create simple recommendation |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCreateSimpleRecommendation_ShouldMapAllFields | Restaurant with full data | All fields mapped correctly | Verify mapping |
| Happy Path | testCreateSimpleRecommendation_ShouldSetBookingUrl | Restaurant ID=123 | bookingUrl="/booking/new?restaurantId=123" | Verify booking URL |
| Happy Path | testCreateSimpleRecommendation_ShouldSetDetailsUrl | Restaurant ID=123 | viewDetailsUrl="/restaurants/123" | Verify details URL |
| Error Scenario | testCreateSimpleRecommendation_WithNullPrice_ShouldSetPlaceholder | averagePrice=null | priceRange="Liên hệ" | Verify null price |
| ## Function 11: buildResponse() - Build response object |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testBuildResponse_ShouldSetOriginalQuery | Request query="Tìm phở", 3 recommendations | originalQuery="Tìm phở" | Verify query set |
| Happy Path | testBuildResponse_ShouldSetTotalFound | 5 recommendations | totalFound=5 | Verify total count |
| Happy Path | testBuildResponse_ShouldSetExplanation | 3 recommendations | explanation contains count | Verify explanation |
| Happy Path | testBuildResponse_ShouldSetConfidenceScore | Intent confidence=0.85 | confidenceScore=0.85 | Verify confidence |
| Error Scenario | testBuildResponse_WithNullConfidence_ShouldHandleNull | Intent confidence=null | confidenceScore remains null | Verify null handling |
| ## AI SERVICE LAYER - OpenAIService |  |  |  |  |
| ## Function 1: parseIntent() - Parse user intent with AI |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testParseIntent_WithValidQuery_ShouldReturnIntentMap | Query="Tôi muốn ăn phở", userId="user123" | CompletableFuture with intent map | Verify OpenAI call |
| Happy Path | testParseIntent_IntentContainsAllRequiredFields | Query parsed | Map contains cuisine, party_size, price_range, dietary, confidence | Verify fields present |
| Happy Path | testParseIntent_ResponseTimeUnderTimeout | Query="Test query" | Response completes in < 800ms | Verify timeout |
| Error Scenario | testParseIntent_WhenOpenAITimeout_ShouldThrowException | OpenAI takes > 800ms | CompletableFuture timeout | Verify timeout |
| Error Scenario | testParseIntent_WithInvalidJSON_ShouldReturnFallback | OpenAI returns invalid JSON | Returns fallback intent map | Verify JSON error |
| Error Scenario | testParseIntent_WithEmptyQuery_ShouldReturnFallback | Query="" | Returns fallback intent | Verify empty query |
| Error Scenario | testParseIntent_WhenException_ShouldReturnFallback | OpenAI throws exception | Returns fallback intent | Verify exception |
| ## Function 2: explainRestaurants() - Generate explanations |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testExplainRestaurants_WithValidRestaurants_ShouldReturnExplanations | restaurantNames=["Phở Hùng", "Phở Lý"] | CompletableFuture with explanations list | Verify OpenAI call |
| Happy Path | testExplainRestaurants_ExplanationsMatchCount | 3 restaurant names | Returns 3 explanations | Verify count match |
| Happy Path | testExplainRestaurants_ResponseTimeUnderTimeout | restaurantNames list | Response completes in < 800ms | Verify timeout |
| Error Scenario | testExplainRestaurants_WhenOpenAITimeout_ShouldReturnFallback | OpenAI timeout | Returns fallback explanations | Verify timeout fallback |
| Error Scenario | testExplainRestaurants_WithEmptyList_ShouldReturnEmpty | Empty list | Returns empty list | Verify empty input |
| Error Scenario | testExplainRestaurants_WhenException_ShouldReturnFallback | OpenAI throws exception | Returns fallback explanations | Verify exception |
| ## REPOSITORY LAYER - AIRecommendationRepository |  |  |  |  |
| ## Function 1: findByUserIdOrderByCreatedAtDesc() - Find by user |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByUserIdOrderByCreatedAtDesc_ExistingUser_ShouldReturnRecommendations | userId exists, has 5 recommendations | Returns list of 5 recommendations | Verify query |
| Happy Path | testFindByUserIdOrderByCreatedAtDesc_ResultsOrderedDesc | userId exists, recommendations at different times | Results ordered by createdAt DESC | Verify ordering |
| Error Scenario | testFindByUserIdOrderByCreatedAtDesc_NonExistingUser_ShouldReturnEmpty | userId not exists | Returns empty list | Verify not found |
| ## Function 2: findBySessionIdOrderByCreatedAtDesc() - Find by session |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindBySessionIdOrderByCreatedAtDesc_ExistingSession_ShouldReturnRecommendations | sessionId exists | Returns recommendations list | Verify query |
| Happy Path | testFindBySessionIdOrderByCreatedAtDesc_ResultsOrderedDesc | sessionId exists | Results ordered by createdAt DESC | Verify ordering |
| Error Scenario | testFindBySessionIdOrderByCreatedAtDesc_NonExistingSession_ShouldReturnEmpty | sessionId not exists | Returns empty list | Verify not found |
| ## Function 3: findByUserId() with Pageable - Find paginated by user |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByUserId_Paginated_ShouldReturnPage | userId exists, Pageable with size=10 | Returns Page<AIRecommendation> | Verify pagination |
| Happy Path | testFindByUserId_CorrectPageSize | userId exists, 15 records, page size=5 | Returns page with 5 results | Verify page size |
| Happy Path | testFindByUserId_CorrectTotalCount | userId exists, 20 records total | Page.totalElements = 20 | Verify total count |
| ## Function 4: findHighConfidenceRecommendations() - Find high confidence |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindHighConfidenceRecommendations_ShouldReturnAboveThreshold | minConfidence=0.8, recommendations with scores 0.9, 0.85, 0.7 | Returns only >= 0.8 | Verify threshold |
| Happy Path | testFindHighConfidenceRecommendations_OrderedDesc | multiple recommendations | Ordered by confidence DESC | Verify ordering |
| Edge Case | testFindHighConfidenceRecommendations_NoMatches_ShouldReturnEmpty | minConfidence=0.9, all scores < 0.9 | Returns empty list | Verify no matches |
| ## Function 5: findDiverseRecommendations() - Find diverse |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindDiverseRecommendations_ShouldReturnAboveThreshold | minDiversity=0.7, recommendations with scores 0.8, 0.75, 0.6 | Returns only >= 0.7 | Verify threshold |
| Happy Path | testFindDiverseRecommendations_OrderedDesc | multiple recommendations | Ordered by diversity DESC | Verify ordering |
| ## Function 6: findByQueryTypeOrderByCreatedAtDesc() - Find by type |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByQueryTypeOrderByCreatedAtDesc_ShouldReturnByType | queryType=SEARCH | Returns recommendations with queryType=SEARCH | Verify type filter |
| Happy Path | testFindByQueryTypeOrderByCreatedAtDesc_OrderedDesc | QueryType exists | Results ordered by createdAt DESC | Verify ordering |
| ## Function 7: findBySourceOrderByCreatedAtDesc() - Find by source |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindBySourceOrderByCreatedAtDesc_ShouldReturnBySource | source=WEB | Returns recommendations with source=WEB | Verify source filter |
| Happy Path | testFindBySourceOrderByCreatedAtDesc_OrderedDesc | Source exists | Results ordered by createdAt DESC | Verify ordering |
| ## Function 8: findByUserFeedbackIsNotNullOrderByCreatedAtDesc() - Find with feedback |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByUserFeedbackIsNotNull_ShouldReturnOnlyWithFeedback | 5 recommendations, 3 have feedback | Returns 3 with feedback | Verify filter |
| Happy Path | testFindByUserFeedbackIsNotNull_OrderedDesc | Recommendations with feedback | Results ordered by date DESC | Verify ordering |
| ## Function 9: findPositiveFeedbackRecommendations() - Find positive |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindPositiveFeedbackRecommendations_ShouldReturnHelpfulOrAccurate | Feedback: HELPFUL, ACCURATE, UNHELPFUL | Returns only HELPFUL and ACCURATE | Verify filter |
| Happy Path | testFindPositiveFeedbackRecommendations_OrderedDesc | Multiple with positive feedback | Results ordered by date DESC | Verify ordering |
| ## Function 10: findByDateRange() - Find by date |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByDateRange_ShouldReturnInRange | startDate=2024-01-01, endDate=2024-12-31 | Returns recommendations in range | Verify range |
| Happy Path | testFindByDateRange_OrderedDesc | Recommendations in range | Results ordered by date DESC | Verify ordering |
| Edge Case | testFindByDateRange_EmptyRange_ShouldReturnEmpty | startDate > endDate | Returns empty list | Verify empty range |
| ## Function 11: findByModelUsedOrderByCreatedAtDesc() - Find by model |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByModelUsed_ShouldReturnByModel | modelUsed="gpt-4o-mini" | Returns recommendations with this model | Verify model filter |
| Happy Path | testFindByModelUsed_OrderedDesc | Model exists | Results ordered by date DESC | Verify ordering |
| ## Function 12: findHighCostRecommendations() - Find high cost |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindHighCostRecommendations_ShouldReturnAboveThreshold | minCost=0.01, recommendations with costs 0.02, 0.015, 0.005 | Returns only >= 0.01 | Verify threshold |
| Happy Path | testFindHighCostRecommendations_OrderedDesc | Multiple recommendations | Ordered by cost DESC | Verify ordering |
| ## Function 13: findSlowRecommendations() - Find slow |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindSlowRecommendations_ShouldReturnAboveThreshold | minResponseTime=1000ms, responses 2000ms, 1500ms, 500ms | Returns only >= 1000ms | Verify threshold |
| Happy Path | testFindSlowRecommendations_OrderedDesc | Multiple recommendations | Ordered by response time DESC | Verify ordering |
| ## Function 14: countByUserId() - Count by user |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCountByUserId_ExistingUser_ShouldReturnCorrectCount | userId exists, has 5 recommendations | Returns 5 | Verify count |
| Error Scenario | testCountByUserId_NonExistingUser_ShouldReturnZero | userId not exists | Returns 0 | Verify not found |
| ## Function 15: countBySessionId() - Count by session |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCountBySessionId_ExistingSession_ShouldReturnCorrectCount | sessionId exists, has 3 recommendations | Returns 3 | Verify count |
| Error Scenario | testCountBySessionId_NonExistingSession_ShouldReturnZero | sessionId not exists | Returns 0 | Verify not found |
| ## Function 16: getAverageConfidenceScore() - Average confidence |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetAverageConfidenceScore_ShouldCalculateAverage | Scores: 0.8, 0.7, 0.9 | Returns average 0.8 | Verify calculation |
| Edge Case | testGetAverageConfidenceScore_NoRecommendations_ShouldReturnNull | No recommendations in DB | Returns null | Verify empty |
| ## Function 17: getAverageDiversityScore() - Average diversity |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetAverageDiversityScore_ShouldCalculateAverage | Scores: 0.6, 0.5, 0.7 | Returns average 0.6 | Verify calculation |
| Edge Case | testGetAverageDiversityScore_NoRecommendations_ShouldReturnNull | No recommendations | Returns null | Verify empty |
| ## Function 18: getAverageResponseTime() - Average response time |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetAverageResponseTime_ShouldCalculateAverage | Times: 500ms, 600ms, 700ms | Returns average 600.0 | Verify calculation |
| ## Function 19: getAverageCost() - Average cost |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetAverageCost_ShouldCalculateAverage | Costs: 0.01, 0.02, 0.03 | Returns average 0.02 | Verify calculation |
| ## Function 20: getTotalCostByDateRange() - Total cost |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetTotalCostByDateRange_ShouldCalculateTotal | Costs: 0.01, 0.02, 0.03 in range | Returns total 0.06 | Verify calculation |
| Edge Case | testGetTotalCostByDateRange_EmptyRange_ShouldReturnZero | No recommendations in range | Returns 0 | Verify empty |
| ## Function 21: getTotalTokensByDateRange() - Total tokens |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetTotalTokensByDateRange_ShouldCalculateTotal | Tokens: 100, 200, 300 in range | Returns total 600 | Verify calculation |
| Edge Case | testGetTotalTokensByDateRange_EmptyRange_ShouldReturnZero | No recommendations in range | Returns 0 | Verify empty |
| ## Function 22: findSimilarQueries() - Find similar |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindSimilarQueries_ShouldReturnSimilar | Query="Phở bò", threshold=0.5, similar query="Phở" exists | Returns similar recommendations | Verify similarity |
| Happy Path | testFindSimilarQueries_OrderedDesc | Multiple similar queries | Ordered by similarity DESC | Verify ordering |
| Happy Path | testFindSimilarQueries_ThresholdFiltered | threshold=0.8, similarities below | Returns only >= threshold | Verify threshold |
| ## Function 23: findByLanguageOrderByCreatedAtDesc() - Find by language |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByLanguage_ShouldReturnByLanguage | language="vi" | Returns recommendations with language="vi" | Verify language filter |
| Happy Path | testFindByLanguage_OrderedDesc | Language exists | Results ordered by date DESC | Verify ordering |
| ## Function 24-29: findByIntent(), findByCuisine(), getPopularQueries(), getPopularIntents(), findRecommendationsWithoutFeedback() |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByIntent_ShouldReturnByIntent | intent="search" | Returns recommendations with this intent | Verify intent filter |
| Happy Path | testFindByCuisine_ShouldReturnByCuisine | cuisine="Việt Nam" | Returns recommendations with this cuisine | Verify cuisine filter |
| Happy Path | testGetPopularQueries_ShouldReturnMostPopular | Multiple queries | Returns queries ordered by count DESC | Verify popularity |
| Happy Path | testGetPopularIntents_ShouldReturnMostPopular | Multiple intents | Returns intents ordered by count DESC | Verify popularity |
| Happy Path | testFindRecommendationsWithoutFeedback_ShouldReturnBeforeCutoff | cutoffDate=now()-30days | Returns recommendations without feedback before cutoff | Verify filter |
| ## Function 30: deleteByCreatedAtBefore() - Delete old |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testDeleteByCreatedAtBefore_ShouldDeleteOldRecords | cutoffDate=now()-365days, 10 old records exist | 10 records deleted | Verify deletion |
| Happy Path | testDeleteByCreatedAtBefore_TransactionsHandled | cutoffDate with records, then count | Count changes correctly | Verify transaction integrity |

| ## 1. createBooking(BookingForm form, UUID customerId) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCreateBooking_WithValidData_ShouldSuccess | Valid form, existing customer ID, restaurant ID, table ID | Booking saved with PENDING status | Xác minh luồng tạo booking cơ bản |
| Happy Path | testCreateBooking_WithDishes_ShouldCreateBookingWithDishes | bookingForm with dishIds = "1,2,3", valid params | Booking tạo kèm dishes, tổng tiền đúng | Tạo booking kèm món ăn |
| Happy Path | testCreateBooking_WithServices_ShouldCreateBookingWithServices | bookingForm with serviceIds = "1,2", valid params | Booking tạo kèm services, tổng tiền đúng | Tạo booking kèm dịch vụ |
| Happy Path | testCreateBooking_WithMultipleTables_ShouldCreateBookingWithMultipleTables | bookingForm with tableIds = "1,2,3", valid params | Booking tạo với nhiều bàn, tổng deposit đúng | Tạo booking đa bàn |
| Happy Path | testCreateBooking_WithVoucher_ShouldApplyDiscount | Valid voucher code in form, valid params | Booking tạo với voucher discount đúng | Áp dụng voucher |
| Error Handling | testCreateBooking_WithNullForm_ShouldThrowIllegalArgumentException | form = null, customerId = valid UUID | IllegalArgumentException("BookingForm cannot be null") | Form null |
| Error Handling | testCreateBooking_WithNullCustomerId_ShouldThrowIllegalArgumentException | Valid form, customerId = null | IllegalArgumentException("Customer ID cannot be null") | Customer ID null |
| Error Handling | testCreateBooking_WithCustomerNotFound_ShouldThrowException | Valid form, non-existent customer UUID | IllegalArgumentException("Customer not found") | Customer không tồn tại |
| Error Handling | testCreateBooking_WithRestaurantNotFound_ShouldThrowException | form with non-existent restaurant ID | IllegalArgumentException("Restaurant not found") | Restaurant không tồn tại |
| Error Handling | testCreateBooking_WithTableNotFound_ShouldThrowException | form with non-existent table ID | IllegalArgumentException("Table not found") | Table không tồn tại |
| Error Handling | testCreateBooking_WithInvalidBookingTime_ShouldThrowException | form with past booking time | IllegalArgumentException("Booking time cannot be in the past") | Thời gian booking trong quá khứ |
| Error Handling | testCreateBooking_WithGuestCountZero_ShouldThrowException | form with guestCount = 0 | IllegalArgumentException("Guest count must be greater than 0") | Số khách = 0 |
| Error Handling | testCreateBooking_WithGuestCountExceed100_ShouldThrowException | form with guestCount = 101 | IllegalArgumentException("Guest count cannot exceed 100 people") | Số khách > 100 |
| Error Handling | testCreateBooking_WithCapacityExceeded_ShouldThrowException | form with guestCount > table capacity | IllegalArgumentException("Number of guests exceeds table capacity") | Vượt sức chứa bàn |
| Error Handling | testCreateBooking_WithBookingConflict_ShouldThrowBookingConflictException | form với thời gian trùng booking khác | BookingConflictException với reason chi tiết | Trùng booking |
| Business Logic | testCreateBooking_ShouldSetCorrectStatus | Valid form, valid params | Booking status = PENDING | Status khi tạo |
| Business Logic | testCreateBooking_ShouldSetCorrectDepositAmount | form với deposit từ table | Booking deposit đúng theo table | Deposit tự động |
| Business Logic | testCreateBooking_ShouldSetCreatedAtAndUpdatedAt | Valid form, valid params | created/updatedAt được set | Audit trail |
| Business Logic | testCreateBooking_ShouldCreateNotification | Valid form, valid params | Notification cho khách hàng | Thông báo |
| ## 2. updateBookingStatus(Integer bookingId, BookingStatus newStatus) - 8+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testUpdateBookingStatus_PendingToConfirmed_ShouldSuccess | bookingId = 1, oldStatus = PENDING, newStatus = CONFIRMED | Booking status = CONFIRMED | PENDING → CONFIRMED |
| Happy Path | testUpdateBookingStatus_PendingToCancelled_ShouldSuccess | bookingId = 1, oldStatus = PENDING, newStatus = CANCELLED | Booking status = CANCELLED | PENDING → CANCELLED |
| Happy Path | testUpdateBookingStatus_ConfirmedToCompleted_ShouldSuccess | bookingId = 1, oldStatus = CONFIRMED, newStatus = COMPLETED | Booking status = COMPLETED | CONFIRMED → COMPLETED |
| Happy Path | testUpdateBookingStatus_ConfirmedToNoShow_ShouldSuccess | bookingId = 1, oldStatus = CONFIRMED, newStatus = NO_SHOW | Booking status = NO_SHOW | CONFIRMED → NO_SHOW |
| Happy Path | testUpdateBookingStatus_ConfirmedToCancelled_ShouldSuccess | bookingId = 1, oldStatus = CONFIRMED, newStatus = CANCELLED | Booking status = CANCELLED | CONFIRMED → CANCELLED |
| Error Handling | testUpdateBookingStatus_CompletedToAny_ShouldThrowException | bookingId = 1, oldStatus = COMPLETED | IllegalArgumentException("Invalid status transition") | COMPLETED không chuyển |
| Error Handling | testUpdateBookingStatus_CancelledToAny_ShouldThrowException | bookingId = 1, oldStatus = CANCELLED | IllegalArgumentException("Invalid status transition") | CANCELLED không chuyển |
| Error Handling | testUpdateBookingStatus_NoShowToAny_ShouldThrowException | bookingId = 1, oldStatus = NO_SHOW | IllegalArgumentException("Invalid status transition") | NO_SHOW không chuyển |
| Error Handling | testUpdateBookingStatus_WithBookingNotFound_ShouldThrowException | Non-existent bookingId | IllegalArgumentException("Booking not found") | Booking không tồn tại |
| Business Logic | testUpdateBookingStatus_ShouldUpdateTimestamp | bookingId = 1, valid status transition | updatedAt được cập nhật | Audit trail |
| ## 3. cancelBooking(Integer bookingId, UUID customerId, String cancelReason) - 5+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCancelBooking_ByCustomer_ShouldSuccess | Valid bookingId, customerId, reason = "Change of plans" | Booking status = CANCELLED | Khách hủy |
| Happy Path | testCancelBooking_ByRestaurant_ShouldSuccess | Valid bookingId, restaurantOwnerId, reason = "Fully booked" | Booking status = CANCELLED | Nhà hàng hủy |
| Error Handling | testCancelBooking_WithBookingNotFound_ShouldThrowException | Non-existent bookingId | IllegalArgumentException("Booking not found") | Không tìm thấy |
| Error Handling | testCancelBooking_WithUnauthorizedCustomer_ShouldThrowException | bookingId valid nhưng customerId khác | IllegalArgumentException("Cannot cancel other's booking") | Không đủ quyền |
| Error Handling | testCancelBooking_WithCompletedBooking_ShouldThrowException | bookingId with status = COMPLETED | IllegalArgumentException("Cannot cancel completed booking") | Không hủy COMPLETED |
| Business Logic | testCancelBooking_ShouldCreateRefundIfPaid | bookingId with payment COMPLETED | Refund request được tạo | Hoàn tiền khi đã thanh toán |
| Business Logic | testCancelBooking_ShouldCreateNotification | Valid bookingId, customerId, reason | Notification cho customer và restaurant | Thông báo hủy |
| ## 4. findBookingById(Integer bookingId) - 3+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindBookingById_WithValidId_ShouldReturnBooking | bookingId = 1 (exists) | Optional<Booking>.isPresent() = true | Tìm thấy |
| Edge Case | testFindBookingById_WithNonExistentId_ShouldReturnEmpty | bookingId = 9999 (not exists) | Optional.empty() | Không tồn tại |
| Happy Path | testFindBookingById_WithAllRelations_ShouldReturnCompleteData | bookingId = 1 (exists) | Booking với đầy đủ customer, restaurant, table | Load đủ quan hệ |
| ## 5. findBookingsByCustomer(UUID customerId) - 4+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindBookingsByCustomer_WithMultipleBookings_ShouldReturnAll | customerId with 5 bookings | List<Booking> with size = 5 | Tìm nhiều bookings |
| Happy Path | testFindBookingsByCustomer_OrderedByBookingTimeDesc_ShouldReturnSorted | customerId with 3 bookings | List ordered by bookingTime DESC | Sắp xếp đúng |
| Edge Case | testFindBookingsByCustomer_WithNoBookings_ShouldReturnEmpty | customerId with 0 bookings | Empty List<Booking> | Không có booking |
| Error Handling | testFindBookingsByCustomer_WithInvalidCustomer_ShouldThrowException | Non-existent customerId | IllegalArgumentException("Customer not found") | Customer không tồn tại |
| ## 6. validateBookingTime(LocalDateTime bookingTime) - 6+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testValidateBookingTime_WithFutureTime_ShouldPass | bookingTime = now + 1 hour | No exception thrown | Thời gian trong tương lai |
| Error Handling | testValidateBookingTime_WithPastTime_ShouldThrowException | bookingTime = now - 1 hour | IllegalArgumentException("Booking time cannot be in the past") | Quá khứ |
| Error Handling | testValidateBookingTime_LessThan30Minutes_ShouldThrowException | bookingTime = now + 15 minutes | IllegalArgumentException("Must book at least 30 minutes in advance") | < 30 phút |
| Error Handling | testValidateBookingTime_MoreThan30Days_ShouldThrowException | bookingTime = now + 31 days | IllegalArgumentException("Cannot book more than 30 days ahead") | > 30 ngày |
| Happy Path | testValidateBookingTime_Exactly30Minutes_ShouldPass | bookingTime = now + 30 minutes | No exception thrown | Edge = 30 phút |
| Happy Path | testValidateBookingTime_Exactly30Days_ShouldPass | bookingTime = now + 30 days | No exception thrown | Edge = 30 ngày |
| ## 7. validateGuestCount(Integer guestCount) - 4+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testValidateGuestCount_WithValidCount_ShouldPass | guestCount = 4 | No exception thrown | Số khách hợp lệ |
| Error Handling | testValidateGuestCount_WithNull_ShouldThrowException | guestCount = null | IllegalArgumentException("Guest count cannot be null") | Null |
| Error Handling | testValidateGuestCount_WithZero_ShouldThrowException | guestCount = 0 | IllegalArgumentException("Guest count must be greater than 0") | 0 |
| Error Handling | testValidateGuestCount_WithNegative_ShouldThrowException | guestCount = -1 | IllegalArgumentException("Guest count must be greater than 0") | Âm |
| Error Handling | testValidateGuestCount_WithOver100_ShouldThrowException | guestCount = 101 | IllegalArgumentException("Guest count cannot exceed 100") | > 100 |
| Happy Path | testValidateGuestCount_With100_ShouldPass | guestCount = 100 | No exception thrown | Edge = 100 |
| ## 8. validateDepositAmount(BigDecimal depositAmount) - 3+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testValidateDepositAmount_WithValidAmount_ShouldPass | depositAmount = 100000 | No exception thrown | Số tiền hợp lệ |
| Happy Path | testValidateDepositAmount_WithZero_ShouldPass | depositAmount = 0 | No exception thrown | 0 |
| Error Handling | testValidateDepositAmount_WithNegative_ShouldThrowException | depositAmount = -50000 | IllegalArgumentException("Deposit amount cannot be negative") | Âm |
| Happy Path | testValidateDepositAmount_WithNull_ShouldPass | depositAmount = null | No exception thrown | Null được phép |
| ## 9. calculateTotalAmount(Booking booking) - 8+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCalculateTotalAmount_WithOnlyDeposit_ShouldReturnDeposit | Booking với deposit = 100000, no dishes, no services | total = 100000 | Chỉ deposit |
| Happy Path | testCalculateTotalAmount_WithDishes_ShouldReturnCorrectTotal | Booking với deposit = 100k, dishes = 50k + 30k | total = 180000 | Deposit + món |
| Happy Path | testCalculateTotalAmount_WithServices_ShouldReturnCorrectTotal | Booking với deposit = 100k, services = 20k + 10k | total = 130000 | Deposit + dịch vụ |
| Happy Path | testCalculateTotalAmount_WithDishesAndServices_ShouldReturnCorrectTotal | Booking với deposit=100k, dishes=50k, services=20k | total = 170000 | Đầy đủ |
| Happy Path | testCalculateTotalAmount_WithMultipleDishQuantities_ShouldCalculateCorrectly | Booking với dish quantity > 1 | total đúng theo quantity | Nhân số lượng |
| Happy Path | testCalculateTotalAmount_WithZeroDeposit_ShouldReturnZero | Booking với deposit = 0, no items | total = 0 | Deposit = 0 |
| Edge Case | testCalculateTotalAmount_WithEmptyBooking_ShouldReturnZero | Booking mới, no deposit, no items | total = 0 | Không có gì |
| Error Handling | testCalculateTotalAmount_WithNullBooking_ShouldThrowException | booking = null | IllegalArgumentException("Booking cannot be null") | Booking null |
| ## 10. assignDishesToBooking(Booking booking, String dishIds) - 5+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testAssignDishesToBooking_WithValidIds_ShouldSuccess | booking valid, dishIds = "1:2,3:1" | BookingDish records created với đúng quantities | Gán nhiều món |
| Happy Path | testAssignDishesToBooking_WithSingleDish_ShouldSuccess | booking valid, dishIds = "1:1" | BookingDish 1 record created | Gán 1 món |
| Error Handling | testAssignDishesToBooking_WithInvalidDishId_ShouldThrowException | booking valid, dishIds = "999:1" (non-existent) | IllegalArgumentException("Dish not found: 999") | Món không tồn tại |
| Edge Case | testAssignDishesToBooking_WithEmptyString_ShouldSkip | booking valid, dishIds = "" | No dishes assigned, no error | Chuỗi rỗng |
| Edge Case | testAssignDishesToBooking_WithNull_ShouldSkip | booking valid, dishIds = null | No dishes assigned, no error | Null |
| Edge Case | testAssignDishesToBooking_WithNullBooking_ShouldThrowException | booking = null, dishIds = "1:1" | IllegalArgumentException with null booking | Booking null |
| ## 11. assignServicesToBooking(Booking booking, String serviceIds) - 5+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testAssignServicesToBooking_WithValidIds_ShouldSuccess | booking valid, serviceIds = "1,2,3" | BookingService records created | Gán nhiều dịch vụ |
| Happy Path | testAssignServicesToBooking_WithSingleService_ShouldSuccess | booking valid, serviceIds = "1" | BookingService 1 record | Gán 1 dịch vụ |
| Error Handling | testAssignServicesToBooking_WithInvalidServiceId_ShouldThrowException | booking valid, serviceIds = "999" | IllegalArgumentException("Service not found: 999") | Dịch vụ không tồn tại |
| Edge Case | testAssignServicesToBooking_WithEmptyString_ShouldSkip | booking valid, serviceIds = "" | No services assigned, no error | Chuỗi rỗng |
| Edge Case | testAssignServicesToBooking_WithNull_ShouldSkip | booking valid, serviceIds = null | No services assigned, no error | Null |
| ## 12. isValidStatusTransition(BookingStatus from, BookingStatus to) - 10+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testIsValidStatusTransition_PendingToConfirmed_ShouldReturnTrue | from = PENDING, to = CONFIRMED | return true | PENDING → CONFIRMED |
| Happy Path | testIsValidStatusTransition_PendingToCancelled_ShouldReturnTrue | from = PENDING, to = CANCELLED | return true | PENDING → CANCELLED |
| Happy Path | testIsValidStatusTransition_ConfirmedToCompleted_ShouldReturnTrue | from = CONFIRMED, to = COMPLETED | return true | CONFIRMED → COMPLETED |
| Happy Path | testIsValidStatusTransition_ConfirmedToCancelled_ShouldReturnTrue | from = CONFIRMED, to = CANCELLED | return true | CONFIRMED → CANCELLED |
| Happy Path | testIsValidStatusTransition_ConfirmedToNoShow_ShouldReturnTrue | from = CONFIRMED, to = NO_SHOW | return true | CONFIRMED → NO_SHOW |
| Error Handling | testIsValidStatusTransition_CompletedToAny_ShouldReturnFalse | from = COMPLETED, to = any | return false | COMPLETED không chuyển |
| Error Handling | testIsValidStatusTransition_CancelledToAny_ShouldReturnFalse | from = CANCELLED, to = any | return false | CANCELLED không chuyển |
| Error Handling | testIsValidStatusTransition_NoShowToAny_ShouldReturnFalse | from = NO_SHOW, to = any | return false | NO_SHOW không chuyển |
| Error Handling | testIsValidStatusTransition_PendingToCompleted_ShouldReturnFalse | from = PENDING, to = COMPLETED | return false | Bỏ qua CONFIRMED |
| Error Handling | testIsValidStatusTransition_PendingToNoShow_ShouldReturnFalse | from = PENDING, to = NO_SHOW | return false | PENDING không thể NO_SHOW |

| ## Endpoint 1: showBookingForm() - GET /booking/new |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testShowBookingForm_WithAuthenticatedCustomer_ShouldReturnForm | Authentication: CUSTOMER role, restaurants exist in DB | Return "booking/form", model contains restaurants and bookingForm | Xác minh hiển thị form đặt bàn cho customer |
| Happy Path | testShowBookingForm_WithPrefillParams_ShouldPreSelectRestaurant | restaurantId=1, prefillDate, prefillTime, prefillGuests provided | Model contains prefill attributes, restaurant is pre-selected | Xác minh pre-fill parameters hoạt động |
| Happy Path | testShowBookingForm_WithSelectedRestaurant_ShouldLoadTables | restaurantId=1 exists with tables | Model contains tables list for selected restaurant | Xác minh động load bàn theo nhà hàng |
| Error Handling | testShowBookingForm_WithNoRestaurants_ShouldShowEmptyList | No restaurants in database | Model contains empty restaurants list | Edge case: không có nhà hàng nào |
| Security | testShowBookingForm_WithRestaurantOwnerRole_ShouldRedirect | Authentication: ROLE_RESTAURANT_OWNER | redirect:/restaurant-owner/dashboard?error=cannot_book_public | Chặn owner đặt bàn public |
| Security | testShowBookingForm_WithAdminRole_ShouldRedirect | Authentication: ROLE_ADMIN | redirect:/admin/dashboard?error=cannot_book_public | Chặn admin đặt bàn public |
| ## Endpoint 2: createBooking() - POST /booking |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCreateBooking_WithValidData_ShouldSuccess | Valid BookingForm, authenticated customer | redirect:/payment/{bookingId} with successMessage | Xác minh tạo booking và chuyển sang thanh toán |
| Happy Path | testCreateBooking_WithMultipleTables_ShouldCreateSuccessfully | bookingForm with tableIds = "1,2,3" | Booking created with multiple tables assigned | Xác minh đặt nhiều bàn |
| Happy Path | testCreateBooking_WithDishesAndServices_ShouldCreateSuccessfully | bookingForm with dishIds and serviceIds | Booking created with dishes and services | Xác minh kèm món và dịch vụ |
| Error Handling | testCreateBooking_WithValidationErrors_ShouldReturnToForm | Invalid BookingForm (empty required fields) | redirect:/booking/new with errorMessage and validation errors | Xác minh validation lỗi |
| Error Handling | testCreateBooking_WithUnauthenticatedUser_ShouldRedirectToLogin | No authentication | redirect:/oauth2/authorization/google | Xác minh chưa đăng nhập |
| Error Handling | testCreateBooking_WithBookingConflict_ShouldShowConflictError | Form causes conflict with existing booking | redirect:/booking/new with BookingConflictException message | Xác minh xung đột booking |
| Error Handling | testCreateBooking_WithInvalidRestaurant_ShouldThrowException | bookingForm with non-existent restaurantId | Exception thrown "Restaurant not found" | Nhà hàng không tồn tại |
| Error Handling | testCreateBooking_WithInvalidTable_ShouldThrowException | bookingForm with non-existent tableId | Exception thrown "Table not found" | Bàn không tồn tại |
| Business Logic | testCreateBooking_ShouldCalculateDepositAmount | Valid bookingForm with items | Deposit amount = 10% of total shown in successMessage | Tính deposit 10% |
| Business Logic | testCreateBooking_ShouldApplyRateLimiting | Multiple booking requests within short time | Rate limiting applied, error message shown | Xác minh rate limiting |
| Security | testCreateBooking_WithRestaurantOwner_ShouldBeBlocked | Authentication: ROLE_RESTAURANT_OWNER | Request blocked by security filter | Chặn owner tạo booking |
| ## Endpoint 3: cancelBooking() - POST /booking/{id}/cancel |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCancelBooking_WithValidBooking_ShouldCancelSuccessfully | bookingId, authenticated user, cancelReason, bankCode, accountNumber | redirect:/booking/my with successMessage "Đã hủy booking và tạo refund request" | Xác minh hủy booking và tạo refund |
| Happy Path | testCancelBooking_WithPendingStatus_ShouldCancelAndCreateRefund | bookingId with PENDING status, payment exists | Booking status=CANCELLED, RefundRequest created | Tạo refund khi hủy booking pending |
| Error Handling | testCancelBooking_WithUnauthenticatedUser_ShouldRedirectToLogin | No authentication | redirect:/login with errorMessage | Xác minh chưa đăng nhập |
| Error Handling | testCancelBooking_WithNonExistentBooking_ShouldThrowException | Non-existent bookingId | Exception thrown "Booking not found" | Booking không tồn tại |
| Error Handling | testCancelBooking_WithUnauthorizedCustomer_ShouldThrowException | bookingId belongs to different customer | Exception thrown "Cannot cancel other's booking" | Không có quyền hủy |
| ## Endpoint 4: showMyBookings() - GET /booking/my |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testShowMyBookings_WithMultipleBookings_ShouldDisplayAll | Authenticated customer with 5 bookings | Return "booking/list", model contains 5 bookings | Hiển thị danh sách bookings |
| Happy Path | testShowMyBookings_WithWaitlistEntries_ShouldDisplayBoth | Customer with 3 bookings + 2 waitlist entries | Model contains both bookings and waitlistEntries | Hiển thị bookings + waitlist |
| Happy Path | testShowMyBookings_WithFilterBookings_ShouldShowOnlyBookings | filter="bookings" parameter | Model contains bookings only, waitlistEntries is empty | Filter chỉ hiển thị bookings |
| Happy Path | testShowMyBookings_WithFilterWaitlist_ShouldShowOnlyWaitlist | filter="waitlist" parameter | Model contains waitlistEntries only, bookings is empty | Filter chỉ hiển thị waitlist |
| Happy Path | testShowMyBookings_CalculateEstimatedWaitTime_ShouldDisplayWaitTime | Customer with waitlist entries | waitlistEntries have estimatedWaitTime calculated | Tính thời gian chờ ước tính |
| Error Handling | testShowMyBookings_WithNoAuthentication_ShouldRedirectToLogin | No authentication | redirect:/login | Xác minh chưa đăng nhập |

| ## 1. sendToAll() - 4+ Cases |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testSendToAll_WithValidForm_ShouldSendToAllActiveUsers | form with title="Test", content="Test content", 10 active users | Returns 10, 10 notifications created for all users | Đảm bảo gửi thông báo cho tất cả user active |
| Happy Path | testSendToAll_WithEmptyActiveUsers_ShouldReturnZero | No active users in database | Returns 0, no notifications created | Đảm bảo xử lý khi không có user active |
| Business Logic | testSendToAll_WithExpiredPublishAt_ShouldCreateWithExpireDate | form with expireAt in the past | Notifications created with SENT status, expireDate set | Đảm bảo set expireDate đúng |
| Integration | testSendToAll_WithHighPriority_ShouldSetPriorityCorrectly | form with priority=3 | All notifications have priority=3 | Đảm bảo set priority cho tất cả notifications |
| ## 2. sendToRoles() - 5+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testSendToRoles_WithMultipleRoles_ShouldSendToMatchingUsers | roles={CUSTOMER, RESTAURANT_OWNER}, 5 CUSTOMER + 3 OWNER users | Returns 8, 8 notifications created | Đảm bảo gửi cho đúng roles |
| Happy Path | testSendToRoles_WithSingleRole_ShouldFilterCorrectly | roles={ADMIN}, 3 ADMIN users | Returns 3, only ADMIN get notifications | Đảm bảo filter theo đúng role |
| Business Logic | testSendToRoles_WithEmptyRoles_ShouldReturnZero | roles=empty set | Returns 0, no notifications created | Đảm bảo xử lý roles rỗng |
| Error Handling | testSendToRoles_WithNullRoles_ShouldThrowException | roles=null | Throws IllegalArgumentException | Đảm bảo validate null roles |
| Integration | testSendToRoles_WithDisabledUsers_ShouldSkipThem | role=CUSTOMER, 5 CUSTOMER users (2 disabled) | Returns 3, only enabled users get notifications | Đảm bảo bỏ qua users disabled |
| ## 3. sendToUsers() - 5+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testSendToUsers_WithValidUserIds_ShouldSendToSpecifiedUsers | userIds={id1, id2, id3}, 3 users exist | Returns 3, notifications created for 3 users | Đảm bảo gửi cho đúng users được chọn |
| Happy Path | testSendToUsers_WithMixedActiveDisabled_ShouldOnlySendToActive | userIds={id1, id2, id3}, id1 disabled | Returns 2, only active users get notifications | Đảm bảo filter users disabled |
| Business Logic | testSendToUsers_WithNonExistentUserIds_ShouldSkipThem | userIds={id1, id999}, only id1 exists | Returns 1, only existing user gets notification | Đảm bảo xử lý userIds không tồn tại |
| Error Handling | testSendToUsers_WithNullUserIds_ShouldThrowException | userIds=null | Throws IllegalArgumentException | Đảm bảo validate null userIds |
| Integration | testSendToUsers_WithCustomPublishAt_ShouldRespectSchedule | userIds={id1}, form with publishAt=future date | Notification created with scheduled publishAt | Đảm bảo support scheduled notifications |
| ## 4. findByUserId() - 3+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByUserId_WithExistingNotifications_ShouldReturnPage | userId with 10 notifications, PageRequest.of(0, 5) | Returns Page with 5 notifications, sorted DESC by publishAt | Đảm bảo pagination và sorting đúng |
| Happy Path | testFindByUserId_WithNoNotifications_ShouldReturnEmptyPage | userId with 0 notifications | Returns empty Page | Đảm bảo xử lý khi không có notifications |
| Business Logic | testFindByUserId_WithOnlyReadNotifications_ShouldReturnPageSorted | userId with 5 read notifications | Returns Page sorted by publishAt DESC | Đảm bảo sorting đúng cho notifications đã đọc |
| ## 5. countUnreadByUserId() - 2+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCountUnreadByUserId_WithUnreadNotifications_ShouldReturnCount | userId with 7 unread, 3 read | Returns 7 | Đảm bảo đếm đúng unread notifications |
| Happy Path | testCountUnreadByUserId_WithAllRead_ShouldReturnZero | userId with all read | Returns 0 | Đảm bảo return 0 khi không có unread |
| ## 6. markAsRead() - 3+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testMarkAsRead_WithValidNotification_ShouldMarkAsRead | notificationId=1, userId=user1, notification unread | Notification marked with readAt=now() | Đảm bảo đánh dấu đã đọc đúng notification |
| Happy Path | testMarkAsRead_WithNonExistentNotification_ShouldReturnZero | notificationId=999, userId=user1 | Returns 0 updated rows | Đảm bảo xử lý notification không tồn tại |
| Business Logic | testMarkAsRead_WithAlreadyReadNotification_ShouldUpdateTimestamp | notificationId=1 already read | readAt timestamp updated to new time | Đảm bảo update timestamp khi đánh dấu lại |
| ## 7. markAllAsRead() - 2+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testMarkAllAsRead_WithMultipleUnread_ShouldMarkAll | userId with 5 unread notifications | All 5 notifications marked as read with readAt | Đảm bảo đánh dấu tất cả unread |
| Happy Path | testMarkAllAsRead_WithNoUnread_ShouldReturnZero | userId with no unread notifications | Returns 0 updated rows | Đảm bảo xử lý khi không có unread notifications |
| ## 8. getLatestNotifications() - 3+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetLatestNotifications_WithMultipleNotifications_ShouldReturnTop5 | userId with 10 notifications | Returns list of 5 latest notifications, sorted DESC | Đảm bảo lấy 5 thông báo mới nhất |
| Happy Path | testGetLatestNotifications_WithLessThan5_ShouldReturnAll | userId with 3 notifications | Returns list of 3 notifications | Đảm bảo return tất cả khi ít hơn 5 |
| Business Logic | testGetLatestNotifications_WithMixedReadUnread_ShouldReturnLatest5 | userId with read and unread notifications | Returns 5 latest regardless of read status | Đảm bảo lấy 5 mới nhất không phân biệt đã đọc/chưa đọc |

| ## 1. validateBookingConflicts() - 15+ Cases |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| STT | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 1 | Happy Path | testValidateBookingConflicts_WithNoConflicts_ShouldPass | Valid bookingForm, no overlaps | No exception thrown | Đảm bảo validation pass khi không conflict |
| 2 | Happy Path | testValidateBookingConflicts_WithAvailableTable_ShouldPass | Table AVAILABLE, time=18:00, no other bookings | No exception | Đảm bảo table AVAILABLE cho phép booking |
| 3 | Business Logic | testValidateBookingConflicts_ShouldCheckPastTimeConflict | bookingTime in the past | Throws BookingConflictException "quá khứ" | Đảm bảo reject booking time quá khứ |
| 4 | Business Logic | testValidateBookingConflicts_ShouldCheckMinimumAdvanceTime | bookingTime < 30 minutes from now | Throws BookingConflictException "ít nhất 30 phút" | Đảm bảo yêu cầu 30 phút trước |
| 5 | Business Logic | testValidateBookingConflicts_ShouldCheckMaximumAdvanceTime | bookingTime > 30 days from now | Throws BookingConflictException "không thể quá 30 ngày" | Đảm bảo không cho đặt quá 30 ngày |
| 6 | Business Logic | testValidateBookingConflicts_ShouldValidateOperatingHours | bookingTime=09:00 (outside hours 10:00-22:00) | Throws BookingConflictException "hoạt động từ 10:00 đến 22:00" | Đảm bảo check giờ mở cửa |
| 7 | Business Logic | testValidateBookingConflicts_WithOccupiedTable_ShouldFail | Table status=OCCUPIED | Throws BookingConflictException "đang được sử dụng" | Đảm bảo reject bàn OCCUPIED |
| 8 | Business Logic | testValidateBookingConflicts_WithMaintenanceTable_ShouldFail | Table status=MAINTENANCE | Throws BookingConflictException "đang bảo trì" | Đảm bảo reject bàn MAINTENANCE |
| 9 | Business Logic | testValidateBookingConflicts_WithTimeOverlap_ShouldFail | Table already booked at same time range | Throws BookingConflictException "đã được đặt trong khung giờ" | Đảm bảo detect time overlap |
| 10 | Business Logic | testValidateBookingConflicts_WithBufferTime_ShouldFail | Booking 15 minutes after another ends | Throws BookingConflictException (30 min buffer) | Đảm bảo có buffer 30 phút giữa bookings |
| 11 | Integration | testValidateBookingConflicts_ShouldValidateCustomerExists | customerId=UUID that doesn't exist | Throws IllegalArgumentException "Customer not found" | Đảm bảo customer tồn tại |
| 12 | Integration | testValidateBookingConflicts_ShouldValidateRestaurantExists | restaurantId=999 doesn't exist | Throws IllegalArgumentException "Restaurant not found" | Đảm bảo restaurant tồn tại |
| 13 | Integration | testValidateBookingConflicts_ShouldCheckMultipleTablesConflict | TableIds contain overlapping bookings | Throws BookingConflictException for each conflicted table | Đảm bảo check nhiều tables |
| 14 | Business Logic | testValidateBookingConflicts_ShouldDetermineConflictType | Multiple conflict types | Returns most appropriate ConflictType | Đảm bảo xác định đúng conflict type |
| 15 | Error Handling | testValidateBookingConflicts_WithNullBookingTime_ShouldFail | bookingTime=null | Throws IllegalArgumentException "cannot be null" | Đảm bảo validate null booking time |
| 2. validateBookingUpdateConflicts() - 8+ Cases |  |  |  |  |  |
| STT | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 16 | Happy Path | testValidateBookingUpdateConflicts_WithNoConflicts_ShouldPass | Update booking, no time/table overlaps | No exception thrown | Đảm bảo update pass khi không conflict |
| 17 | Happy Path | testValidateBookingUpdateConflicts_WithTimeChange_ShouldCheckNewTime | Change time, no overlap with new time | No exception | Đảm bảo validate thời gian mới |
| 18 | Business Logic | testValidateBookingUpdateConflicts_WithTimeOverlap_ShouldFail | Update to time that overlaps with another booking | Throws BookingConflictException | Đảm bảo detect conflict với thời gian mới |
| 19 | Business Logic | testValidateBookingUpdateConflicts_ShouldExcludeCurrentBooking | Update time within same day, exclude self | No conflict with own booking | Đảm bảo exclude booking đang update |
| 20 | Business Logic | testValidateBookingUpdateConflicts_WithTableChange_ShouldValidateNewTable | Change to different table, check conflicts | Validates new table for conflicts | Đảm bảo validate table mới |
| 21 | Business Logic | testValidateBookingUpdateConflicts_WithRestaurantChange_ShouldValidateNewRestaurant | Change restaurant, validate new restaurant hours | Validates operating hours for new restaurant | Đảm bảo validate restaurant mới |
| 22 | Validation | testValidateBookingUpdateConflicts_WithWrongCustomer_ShouldFail | Other customer tries to update | Throws IllegalArgumentException "only your own bookings" | Đảm bảo ownership validation |
| 23 | Error Handling | testValidateBookingUpdateConflicts_WithNonExistentBooking_ShouldFail | bookingId=99999 | Throws IllegalArgumentException "not found" | Đảm bảo booking tồn tại |
|  | 3. validateBookingTime() - 6+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 24 | Happy Path | testValidateBookingTime_WithValidFutureTime_ShouldPass | bookingTime=now+2 hours, within range | No conflicts added | Đảm bảo thời gian hợp lệ |
| 25 | Validation | testValidateBookingTime_InThePast_ShouldAddConflict | bookingTime=now-1 hour | Conflicts add "quá khứ" | Đảm bảo reject quá khứ |
| 26 | Validation | testValidateBookingTime_LessThan30Minutes_ShouldAddConflict | bookingTime=now+15 minutes | Conflicts add "ít nhất 30 phút" | Đảm bảo minimum 30 phút |
| 27 | Validation | testValidateBookingTime_MoreThan30Days_ShouldAddConflict | bookingTime=now+40 days | Conflicts add "không thể quá 30 ngày" | Đảm bảo maximum 30 ngày |
| 28 | Business Logic | testValidateBookingTime_WithExactMinimumTime_ShouldPass | bookingTime=now+30 minutes | No conflicts | Đảm bảo chấp nhận 30 phút |
| 29 | Business Logic | testValidateBookingTime_WithExactMaximumTime_ShouldPass | bookingTime=now+30 days | No conflicts | Đảm bảo chấp nhận 30 ngày |
| 30 | Error Handling | testValidateBookingTime_WithNullTime_ShouldAddConflict | bookingTime=null | Conflicts add "không thể là quá khứ" | Đảm bảo xử lý null |
|  | 4. validateRestaurantHours() - 5+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 31 | Happy Path | testValidateRestaurantHours_WithinOperatingHours_ShouldPass | bookingTime=15:00, hours="10:00-22:00" | No conflicts | Đảm bảo chấp nhận trong giờ mở cửa |
| 32 | Validation | testValidateRestaurantHours_BeforeOpening_ShouldAddConflict | bookingTime=09:00, hours="10:00-22:00" | Conflicts add "hoạt động từ 10:00 đến 22:00" | Đảm bảo reject trước giờ mở |
| 33 | Validation | testValidateRestaurantHours_AfterClosing_ShouldAddConflict | bookingTime=23:00, hours="10:00-22:00" | Conflicts add "hoạt động từ 10:00 đến 22:00" | Đảm bảo reject sau giờ đóng |
| 34 | Business Logic | testValidateRestaurantHours_WithCustomHours_ShouldParseCorrectly | hours="14:00-23:00", bookingTime=20:00 | No conflicts | Đảm bảo parse giờ tùy chỉnh đúng |
| 35 | Business Logic | testValidateRestaurantHours_WithInvalidFormat_ShouldUseDefault | hours="invalid", bookingTime=15:00 | Uses default 10:00-22:00 | Đảm bảo fallback về default hours |
| 36 | Business Logic | testValidateRestaurantHours_WithNullHours_ShouldUseDefault | hours=null, bookingTime=09:00 | Conflicts with default hours | Đảm bảo dùng default khi null |
| 37 | Integration | testValidateRestaurantHours_AtExactOpenTime_ShouldPass | bookingTime=10:00 exactly | No conflicts | Đảm bảo accept exact open time |
|  | 5. validateTableStatus() - 6+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 38 | Happy Path | testValidateTableStatus_WithAvailableTable_ShouldPass | Table status=AVAILABLE | No conflicts | Đảm bảo AVAILABLE cho phép booking |
| 39 | Validation | testValidateTableStatus_WithOccupiedTable_ShouldAddConflict | Table status=OCCUPIED | Conflicts add "đang được sử dụng" | Đảm bảo reject OCCUPIED |
| 40 | Validation | testValidateTableStatus_WithMaintenanceTable_ShouldAddConflict | Table status=MAINTENANCE | Conflicts add "đang bảo trì" | Đảm bảo reject MAINTENANCE |
| 41 | Business Logic | testValidateTableStatus_WithReservedTable_ShouldAllow | Table status=RESERVED | No conflicts | Đảm bảo RESERVED vẫn cho phép (check conflict riêng) |
| 42 | Error Handling | testValidateTableStatus_WithNonExistentTable_ShouldFail | tableId=99999 | Throws IllegalArgumentException "Table not found" | Đảm bảo table tồn tại |
| 43 | Integration | testValidateTableStatus_ShouldLoadTableFromDatabase | Valid tableId | Table loaded with status | Đảm bảo load table từ database |
|  | 6. validateTableConflicts() - 8+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 44 | Happy Path | testValidateTableConflicts_WithNoOverlaps_ShouldPass | Table with no bookings at requested time | No conflicts | Đảm bảo pass khi không overlap |
| 45 | Validation | testValidateTableConflicts_WithExactTimeOverlap_ShouldFail | Another booking at exact same time | Throws BookingConflictException | Đảm bảo detect exact overlap |
| 46 | Business Logic | testValidateTableConflicts_WithPartialOverlap_ShouldFail | New booking starts before another ends | Throws BookingConflictException | Đảm bảo detect partial overlap |
| 47 | Business Logic | testValidateTableConflicts_WithBufferOverlap_ShouldFail | Booking starts within 30 min buffer | Throws BookingConflictException | Đảm bảo có buffer 30 phút |
| 48 | Business Logic | testValidateTableConflicts_ShouldCheck2HourBookingWindow | Check 2-hour duration + 30min buffer | Detects all overlapping bookings | Đảm bảo check đúng window 2 tiếng |
| 49 | Business Logic | testValidateTableConflicts_WithAdjacentBookings_ShouldPass | Booking starts exactly after buffer | No conflicts | Đảm bảo cho phép booking sau buffer |
| 50 | Integration | testValidateTableConflicts_ShouldQueryBookingRepository | Valid request | Calls existsByTableAndBookingTimeRange | Đảm bảo query đúng repository method |
| 51 | Error Handling | testValidateTableConflicts_WithNonExistentTable_ShouldFail | tableId=99999 | Throws IllegalArgumentException | Đảm bảo xử lý table không tồn tại |
|  | 7. getAvailableTimeSlots() - 6+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 52 | Happy Path | testGetAvailableTimeSlots_WithNoBookings_ShouldReturnAllSlots | Table with no bookings, date=today | Returns all slots 10:00-21:00 | Đảm bảo trả về tất cả slots khi không có booking |
| 53 | Happy Path | testGetAvailableTimeSlots_WithSomeBookings_ShouldFilterSlots | Table with bookings at 15:00 and 19:00 | Returns slots excluding 15:00 and 19:00 | Đảm bảo filter các slot đã booking |
| 54 | Business Logic | testGetAvailableTimeSlots_ShouldApply30MinBuffer | Bookings at 14:00 and 17:00 | Excludes 13:30-14:30 and 16:30-17:30 | Đảm bảo apply buffer 30 phút |
| 55 | Business Logic | testGetAvailableTimeSlots_ShouldGenerateHourlySlots | Date with morning to evening | Returns hourly slots from 10:00-21:00 | Đảm bảo generate slots theo giờ |
| 56 | Business Logic | testGetAvailableTimeSlots_WithFullyBookedDay_ShouldReturnEmptyList | Table fully booked for the day | Returns empty list | Đảm bảo trả về empty khi ngày đầy |
| 57 | Error Handling | testGetAvailableTimeSlots_WithNonExistentTable_ShouldFail | tableId=99999 | Throws IllegalArgumentException "Table not found" | Đảm bảo xử lý table không tồn tại |
| 58 | Business Logic | testGetAvailableTimeSlots_ShouldConsiderBookingDuration | Bookings with 2-hour duration | Checks overlap for entire 2-hour window | Đảm bảo tính theo duration 2 tiếng |
| 59 | Integration | testGetAvailableTimeSlots_ShouldQueryBookingConflictData | Valid request | Calls existsByTableAndBookingTimeRange with correct params | Đảm bảo query đúng conflict data |

| STT | 1. findByUsername() - 3+ Cases |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| 1 | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 2 | Happy Path | testFindByUsername_WithExistingCustomer_ShouldReturnCustomer | username="customer@email.com" exists | Optional<Customer> with customer data | Đảm bảo tìm customer bằng username |
| 3 | Happy Path | testFindByUsername_WithCaseInsensitive_ShouldFindCustomer | username="Customer@Email.com" (different case) | Returns customer (case insensitive) | Đảm bảo không phân biệt chữ hoa/thường |
| 4 | Business Logic | testFindByUsername_ShouldLoadUserRelationship | Valid customer | Customer.user relationship loaded | Đảm bảo eager load user relationship |
| 5 | Edge Case | testFindByUsername_WithNonExistentUsername_ShouldReturnEmpty | username="nonexistent@email.com" | Returns Optional.empty() | Đảm bảo xử lý username không tồn tại |
| 6 | Error Handling | testFindByUsername_WithNullUsername_ShouldHandleGracefully | username=null | Returns Optional.empty() or throws exception | Đảm bảo xử lý null username |
|  | ## 2. findById() - 3+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 7 | Happy Path | testFindById_WithExistingCustomerId_ShouldReturnCustomer | customerId=UUID, exists in database | Optional<Customer> with full customer data | Đảm bảo tìm customer bằng ID |
| 8 | Happy Path | testFindById_ShouldLoadAllRelationships | Valid customerId | Customer with user, bookings, waitlist relationships loaded | Đảm bảo load đầy đủ relationships |
| 9 | Edge Case | testFindById_WithNonExistentId_ShouldReturnEmpty | customerId=UUID that doesn't exist | Returns Optional.empty() | Đảm bảo xử lý ID không tồn tại |
| 10 | Edge Case | testFindById_WithNullId_ShouldThrowException | customerId=null | Throws IllegalArgumentException | Đảm bảo xử lý null ID |
| 11 | Business Logic | testFindById_ShouldMaintainTransactionalContext | Multiple findById calls | Maintains same session, efficient queries | Đảm bảo transactional consistency |
|  | ## 3. findByUserId() - 2+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 12 | Happy Path | testFindByUserId_WithValidUserId_ShouldReturnCustomer | userId=UUID, customer exists | Optional<Customer> returned | Đảm bảo tìm customer bằng userId |
| 13 | Happy Path | testFindByUserId_ShouldFindCorrectCustomer | userId from User that has Customer record | Returns Customer linked to that User | Đảm bảo link đúng với User |
| 14 | Edge Case | testFindByUserId_WithUserWithoutCustomer_ShouldReturnEmpty | userId exists but no Customer record | Returns Optional.empty() | Đảm bảo xử lý User chưa có Customer |
| 15 | Business Logic | testFindByUserId_WithMultipleCustomersSameUserId_ShouldReturnFirst | Duplicate records (shouldn't happen) | Returns first match | Đảm bảo xử lý duplicate data |
| 16 | Error Handling | testFindByUserId_WithNonExistentUserId_ShouldReturnEmpty | userId=UUID doesn't exist | Returns Optional.empty() | Đảm bảo xử lý userId không tồn tại |
|  | ## 4. findAllCustomers() - 2+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 17 | Happy Path | testFindAllCustomers_WithMultipleCustomers_ShouldReturnAll | Database has 10 customers | Returns List with 10 customers | Đảm bảo trả về tất cả customers |
| 18 | Happy Path | testFindAllCustomers_ShouldOrderByIdOrName | Multiple customers in database | Returns ordered list (natural repository order) | Đảm bảo sắp xếp kết quả |
| 19 | Edge Case | testFindAllCustomers_WithEmptyDatabase_ShouldReturnEmptyList | No customers in database | Returns empty list | Đảm bảo xử lý database rỗng |
| 20 | Business Logic | testFindAllCustomers_ShouldLoadUserRelationships | All customers returned | Each customer has user relationship loaded | Đảm bảo eager load relationships |
| 21 | Performance | testFindAllCustomers_WithLargeDataset_ShouldHandleEfficiently | 1000+ customers in database | Returns all, optimized query execution | Đảm bảo xử lý dataset lớn |
|  | ## 5. save() - 4+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 22 | Happy Path | testSave_WithNewCustomer_ShouldCreateNewRecord | Customer with new UUID + valid user | Customer saved, ID generated, createdAt set | Đảm bảo tạo customer mới |
| 23 | Happy Path | testSave_WithExistingCustomer_ShouldUpdateRecord | Existing Customer, update some fields | Customer updated, updatedAt timestamp changed | Đảm bảo update customer existing |
| 24 | Business Logic | testSave_ShouldSetCreatedAtAndUpdatedAtTimestamps | New customer save | createdAt and updatedAt automatically set | Đảm bảo set timestamps tự động |
| 25 | Business Logic | testSave_WithUserRelationship_ShouldMaintainRelationship | Customer with valid User | User relationship persisted | Đảm bảo maintain user relationship |
| 26 | Validation | testSave_WithNullUser_ShouldThrowException | Customer with user=null | Throws constraint violation | Đảm bảo user không null |
| 27 | Business Logic | testSave_ShouldReturnSavedCustomerWithId | Save new customer | Returns Customer with generated UUID | Đảm bảo return customer có ID |
| 28 | Error Handling | testSave_WithDuplicateUserId_ShouldThrowException | Customer with userId already exists | Throws unique constraint violation | Đảm bảo unique constraint cho userId |
| 29 | Integration | testSave_ShouldFlushToDatabase | Save customer | Record persisted immediately to database | Đảm bảo flush vào database |

|  | ## 1. addToWaitlist() - 8+ Cases |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| STT | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 1 | Happy Path | testAddToWaitlist_WithValidParams_ShouldCreateWaitlist | restaurantId=1, partySize=2, customerId=UUID | Waitlist created with status=WAITING, estimatedWaitTime calculated | Đảm bảo tạo waitlist thành công |
| 2 | Happy Path | testAddToWaitlist_WithMinimumPartySize_ShouldSucceed | partySize=1 | Waitlist created successfully | Đảm bảo accept minimum party size |
| 3 | Happy Path | testAddToWaitlist_WithMaximumWaitlistSize_ShouldSucceed | partySize=6 (waitlist max) | Waitlist created successfully | Đảm bảo accept tối đa 6 người |
| 4 | Business Logic | testAddToWaitlist_ShouldCalculateQueuePosition | First entry for restaurant | queuePosition=1, estimatedWaitTime=30 minutes | Đảm bảo tính đúng vị trí trong hàng |
| 5 | Business Logic | testAddToWaitlist_WithMultipleEntries_ShouldCalculateCorrectPosition | 5 entries already exist, add 6th | queuePosition=6, estimatedWaitTime=180 minutes | Đảm bảo tính vị trí khi nhiều người |
| 6 | Validation | testAddToWaitlist_WithPartySizeAboveWaitlistLimit_ShouldThrowException | partySize=8 (>6) | Throws IllegalArgumentException "larger than 6" | Đảm bảo giới hạn 6 người cho waitlist |
| 7 | Validation | testAddToWaitlist_WithInvalidPartySize_ShouldThrowException | partySize=0 or partySize=21 | Throws IllegalArgumentException "must be between 1-20" | Đảm bảo validate party size |
| 8 | Validation | testAddToWaitlist_DuplicateCustomerInSameRestaurant_ShouldThrowException | Customer already in WAITING status for same restaurant | Throws IllegalArgumentException "already on waitlist" | Đảm bảo không duplicate waitlist |
| 9 | Business Logic | testAddToWaitlist_WithPreferredBookingTime_ShouldSetTime | preferredBookingTime=LocalDateTime | preferredBookingTime saved in waitlist | Đảm bảo lưu preferred booking time |
| 10 | Integration | testAddToWaitlist_ShouldSaveJoinTimeAutomatically | Valid waitlist creation | joinTime set to current LocalDateTime | Đảm bảo ghi thời gian join tự động |
|  | ## 2. convertWaitlistToBooking() (confirmWaitlistToBooking) - 12+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 11 | Happy Path | testConvertWaitlistToBooking_WithValidWaitlist_ShouldCreateBooking | waitlistId, confirmedBookingTime, restaurantId | Booking created with CONFIRMED status, dishes/services copied | Đảm bảo chuyển waitlist thành booking |
| 12 | Happy Path | testConvertWaitlistToBooking_ShouldCopyDishesFromWaitlist | Waitlist with 3 dishes | Booking contains 3 BookingDish records | Đảm bảo copy dishes từ waitlist |
| 13 | Happy Path | testConvertWaitlistToBooking_ShouldCopyServicesFromWaitlist | Waitlist with 2 services | Booking contains 2 BookingService records | Đảm bảo copy services từ waitlist |
| 14 | Happy Path | testConvertWaitlistToBooking_ShouldCopyTablesFromWaitlist | Waitlist with table preferences | Booking contains BookingTable records | Đảm bảo copy table preferences |
| 15 | Business Logic | testConvertWaitlistToBooking_ShouldCalculateTotalAmount | Waitlist with dishes (100k) + services (50k) | depositAmount = 150000 | Đảm bảo tính tổng tiền đúng |
| 16 | Business Logic | testConvertWaitlistToBooking_ShouldUpdateWaitlistStatusToSeated | Convert waitlist to booking | waitlist status changed from WAITING to SEATED | Đảm bảo update status waitlist |
| 17 | Validation | testConvertWaitlistToBooking_WithNonWaitingStatus_ShouldThrowException | waitlist with status=CALLED | Throws IllegalArgumentException "Only WAITING entries" | Đảm bảo chỉ convert WAITING |
| 18 | Validation | testConvertWaitlistToBooking_WithWrongRestaurantId_ShouldThrowException | Other restaurantId trying to convert | Throws IllegalArgumentException "only your own restaurant" | Đảm bảo ownership validation |
| 19 | Validation | testConvertWaitlistToBooking_WithPastBookingTime_ShouldThrowException | confirmedBookingTime in the past | Throws IllegalArgumentException "cannot be in past" | Đảm bảo booking time tương lai |
| 20 | Business Logic | testConvertWaitlistToBooking_ShouldValidateBookingConflicts | confirmedBookingTime conflicts with existing booking | Throws BookingConflictException | Đảm bảo không conflict |
| 21 | Error Handling | testConvertWaitlistToBooking_WithDishNotFound_ShouldHandleGracefully | Waitlist has invalid dish ID | Ignores invalid dishes, continues with others | Đảm bảo xử lý invalid dish ID |
| 22 | Integration | testConvertWaitlistToBooking_ShouldCreateBookingWithCorrectFields | Valid conversion | Booking has customer, restaurant, partySize, bookingTime, depositAmount set | Đảm bảo set đầy đủ fields |
|  | ## 3. getWaitlistByCustomer() - 3+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 23 | Happy Path | testGetWaitlistByCustomer_WithValidCustomer_ShouldReturnAllEntries | customerId with 3 waitlist entries | Returns list with 3 Waitlist items, ordered by joinTime DESC | Đảm bảo trả về tất cả waitlist entries |
| 24 | Happy Path | testGetWaitlistByCustomer_ShouldOrderByJoinTimeDesc | customerId with entries at different times | Returns newest first (latest joinTime) | Đảm bảo sắp xếp theo thời gian mới nhất |
| 25 | Business Logic | testGetWaitlistByCustomer_WithNoEntries_ShouldReturnEmptyList | customerId with 0 waitlist entries | Returns empty list | Đảm bảo xử lý customer chưa join waitlist |
| 26 | Business Logic | testGetWaitlistByCustomer_ShouldIncludeAllStatuses | customerId with WAITING, CALLED, SEATED entries | Returns all statuses, not filtered | Đảm bảo trả về tất cả statuses |
| 27 | Integration | testGetWaitlistByCustomer_ShouldIncludeCustomerInfo | waitlist entries for customer | Each entry has customer relationship loaded | Đảm bảo eager load customer data |
|  | ## 4. calculateEstimatedWaitTime() - 5+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 28 | Happy Path | testCalculateEstimatedWaitTime_WithCurrentQueuePosition_ShouldCalculateMinutes | waitlistId in position 3 | Returns 90 minutes (3 * 30) | Đảm bảo tính wait time đúng |
| 29 | Happy Path | testCalculateEstimatedWaitTime_WithFirstInQueue_ShouldReturn30Minutes | waitlistId is first (position 1) | Returns 30 minutes | Đảm bảo vị trí đầu tiên = 30 phút |
| 30 | Business Logic | testCalculateEstimatedWaitTime_ShouldCalculateBasedOnRestaurant | Different restaurant queues | Calculates based on restaurant's queue only | Đảm bảo tính theo từng restaurant riêng |
| 31 | Business Logic | testCalculateEstimatedWaitTime_WithLongQueue_ShouldReturnHighValue | position 10 | Returns 300 minutes (10 * 30) | Đảm bảo tính wait time cho queue dài |
| 32 | Edge Case | testCalculateEstimatedWaitTime_WithNoOtherWaiters_ShouldReturnMinTime | Only 1 waitlist entry for restaurant | Returns minimum 30 minutes | Đảm bảo minimum wait time |
| 33 | Error Handling | testCalculateEstimatedWaitTime_WithNonExistentWaitlistId_ShouldThrowException | waitlistId=99999 | Throws IllegalArgumentException "not found" | Đảm bảo xử lý ID không tồn tại |
| 34 | Integration | testCalculateEstimatedWaitTime_ShouldUpdateWaitlistEstimatedTime | Valid calculation | Waitlist.estimatedWaitTime field updated | Đảm bảo update estimated time vào waitlist |
|  | 5. removeFromWaitlist() (cancelWaitlist) - 4+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 35 | Happy Path | testRemoveFromWaitlist_WithValidWaitlistId_ShouldCancelSuccessfully | waitlistId with WAITING status | Status changed to CANCELLED | Đảm bảo cancel waitlist thành công |
| 36 | Happy Path | testRemoveFromWaitlist_ByCorrectCustomer_ShouldCancel | waitlist owned by same customerId | Cancel successful | Đảm bảo chỉ owner mới cancel được |
| 37 | Business Logic | testRemoveFromWaitlist_ShouldNotDeleteRecord_ShouldUpdateStatus | Cancel waitlist | Record remains, status=CANCELLED | Đảm bảo không xóa record, chỉ update status |
| 38 | Validation | testRemoveFromWaitlist_WithWrongCustomer_ShouldThrowException | Another customerId tries to cancel | Throws IllegalArgumentException "can only cancel your own" | Đảm bảo ownership validation |
| 39 | Validation | testRemoveFromWaitlist_WithNonWaitingStatus_ShouldThrowException | waitlist with status=CALLED | Throws IllegalArgumentException "not waiting" | Đảm bảo chỉ cancel WAITING |
| 40 | Error Handling | testRemoveFromWaitlist_WithNonExistentId_ShouldThrowException | waitlistId=99999 | Throws IllegalArgumentException "not found" | Đảm bảo xử lý ID không tồn tại |
| 41 | Integration | testRemoveFromWaitlist_ShouldNotifyCustomerAboutCancellation | Waitlist cancelled | Notification sent to customer | Đảm bảo thông báo customer |

|  | 1. requestWithdrawal() (createWithdrawal) - 8+ Cases |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| STT | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 1 | Happy Path | testRequestWithdrawal_WithSufficientBalance_ShouldCreateRequest | restaurantId=1, amount=500000, bankAccountId=10, availableBalance=1000000 | WithdrawalRequest created with PENDING status | Đảm bảo tạo yêu cầu rút tiền thành công |
| 2 | Happy Path | testRequestWithdrawal_ShouldCalculateNetAmount | amount=500000, commission=0 | netAmount = 500000 | Đảm bảo tính đúng net amount |
| 3 | Business Logic | testRequestWithdrawal_WithMinimumAmount_ShouldSucceed | amount=100000 (minimum), sufficient balance | Request created successfully | Đảm bảo chấp nhận minimum amount |
| 4 | Validation | testRequestWithdrawal_WithInsufficientBalance_ShouldThrowException | amount=1000000, availableBalance=500000 | Throws BadRequestException "Số dư không đủ" | Đảm bảo kiểm tra số dư đủ |
| 5 | Validation | testRequestWithdrawal_BelowMinimumAmount_ShouldThrowException | amount=50000 (< 100k minimum) | Throws BadRequestException "tối thiểu 100k VNĐ" | Đảm bảo kiểm tra minimum amount |
| 6 | Business Logic | testRequestWithdrawal_ExceedsDailyLimit_ShouldThrowException | restaurant has 3 withdrawals today, tries 4th | Throws BadRequestException "đạt giới hạn 3 lần/ngày" | Đảm bảo giới hạn rút tiền theo ngày |
| 7 | Business Logic | testRequestWithdrawal_ShouldLockBalance | valid withdrawal request | Balance locked (pendingWithdrawal updated) | Đảm bảo lock balance khi tạo request |
| 8 | Business Logic | testRequestWithdrawal_ShouldSendNotification | withdrawal request created | Notification sent to restaurant owner | Đảm bảo gửi thông báo |
| 9 | Error Handling | testRequestWithdrawal_WithInvalidBankAccount_ShouldThrowException | bankAccountId not belongs to restaurant | Throws BadRequestException | Đảm bảo bank account thuộc restaurant |
| 10 | Error Handling | testRequestWithdrawal_WithNonExistentRestaurant_ShouldThrowException | restaurantId=99999 | Throws ResourceNotFoundException | Đảm bảo kiểm tra restaurant tồn tại |
|  | 2. processWithdrawal() (approveWithdrawal) - 6+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 11 | Happy Path | testProcessWithdrawal_WithPendingRequest_ShouldApproveSuccessfully | requestId with PENDING status, adminId, notes | Status changed to APPROVED, balance locked | Đảm bảo duyệt rút tiền thành công |
| 12 | Happy Path | testProcessWithdrawal_ShouldLockRestaurantBalance | valid request, sufficient balance | pendingWithdrawal increased, availableBalance decreased | Đảm bảo lock balance khi approve |
| 13 | Business Logic | testProcessWithdrawal_WithInsufficientBalance_ShouldThrowException | request, but balance insufficient | Throws BadRequestException "Số dư không đủ" | Đảm bảo kiểm tra số dư trước khi approve |
| 14 | Business Logic | testProcessWithdrawal_ShouldUsePessimisticLocking | concurrent approvals | Prevents race condition, only one succeeds | Đảm bảo thread-safe với pessimistic lock |
| 15 | Business Logic | testProcessWithdrawal_ShouldSendNotification | withdrawal approved | Notification sent to restaurant | Đảm bảo thông báo cho restaurant |
| 16 | Validation | testProcessWithdrawal_WithNonPendingStatus_ShouldThrowException | request with APPROVED status | Throws BadRequestException "cannot approve" | Đảm bảo chỉ approve PENDING |
| 17 | Error Handling | testProcessWithdrawal_ShouldRecalculateBalanceBeforeApproval | request, stale balance data | Balance recalculated, then validated | Đảm bảo balance luôn được recalculate trước |
| 18 | Integration | testProcessWithdrawal_ShouldUpdateAdminNotes | request + admin notes | adminNotes set, reviewedBy and reviewedAt set | Đảm bảo lưu thông tin admin |
|  | 3. rejectWithdrawal() - 4+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 19 | Happy Path | testRejectWithdrawal_WithPendingRequest_ShouldRejectSuccessfully | requestId with PENDING, adminId, rejectReason | Status=REJECTED, rejectionReason set | Đảm bảo từ chối rút tiền thành công |
| 20 | Business Logic | testRejectWithdrawal_ShouldNotUnlockBalance | rejected withdrawal | Balance remains unchanged, no unlock | Đảm bảo không unlock balance khi từ chối |
| 21 | Business Logic | testRejectWithdrawal_ShouldSendNotification | withdrawal rejected | Notification sent to restaurant | Đảm bảo thông báo cho restaurant |
| 22 | Validation | testRejectWithdrawal_WithAlreadyApproved_ShouldThrowException | request with APPROVED status | Throws BadRequestException "cannot reject" | Đảm bảo chỉ reject PENDING |
| 23 | Validation | testRejectWithdrawal_WithEmptyReason_ShouldStillReject | rejectReason="" | Reject successful with empty reason | Đảm bảo xử lý reason rỗng |
| 24 | Error Handling | testRejectWithdrawal_WithNonExistentId_ShouldThrowException | requestId=99999 | Throws ResourceNotFoundException | Đảm bảo xử lý ID không tồn tại |
| 25 | Integration | testRejectWithdrawal_ShouldUpdateRejectionTimestamps | rejected request | reviewedAt set, rejectionReason saved | Đảm bảo lưu thông tin từ chối |
|  | 4. getWithdrawalHistory() (getWithdrawalsByRestaurant) - 3+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 26 | Happy Path | testGetWithdrawalHistory_WithValidRestaurant_ShouldReturnAllRequests | restaurantId=1 with 10 withdrawals | Returns Page with 10 WithdrawalRequestDto | Đảm bảo trả về đầy đủ lịch sử |
| 27 | Happy Path | testGetWithdrawalHistory_ShouldPaginateResults | restaurantId=1 with 25 requests, page=0, size=10 | Returns first 10 requests, hasNext=true | Đảm bảo pagination hoạt động đúng |
| 28 | Business Logic | testGetWithdrawalHistory_ShouldFilterByRestaurant | restaurantId=1, database has withdrawals for restaurant 1 and 2 | Returns only withdrawals for restaurant 1 | Đảm bảo filter theo restaurant |
| 29 | Happy Path | testGetWithdrawalHistory_WithNoHistory_ShouldReturnEmptyPage | restaurantId=1, no withdrawals | Returns empty Page | Đảm bảo xử lý khi chưa có lịch sử |
| 30 | Business Logic | testGetWithdrawalHistory_ShouldIncludeAllStatuses | Mix of PENDING, APPROVED, REJECTED, SUCCEEDED | Returns all statuses for restaurant | Đảm bảo trả về tất cả status |
| 31 | Integration | testGetWithdrawalHistory_ShouldIncludeBankAccountInfo | Request with bank account | DTO contains bankAccountNumber, bankName, accountHolderName | Đảm bảo bao gồm thông tin ngân hàng |
| 32 | Edge Case | testGetWithdrawalHistory_WithNonExistentRestaurant_ShouldHandleGracefully | restaurantId=99999 | Returns empty Page | Đảm bảo xử lý restaurant không tồn tại |

| ## 1. createRefundRequest() - 8+ cases |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCreateRefundRequest_WithValidPaymentAndBankInfo_ShouldCreateRequest | Payment COMPLETED + bankCode + accountNumber + reason | RefundRequest created with PENDING status, QR code generated | Đảm bảo tạo refund request thành công |
| Happy Path | testCreateRefundRequest_ShouldGenerateQRCodeData | Payment + bank info | QR code data and URL generated for admin | Đảm bảo tạo QR code để admin chuyển tiền |
| Business Logic | testCreateRefundRequest_ShouldFetchAccountHolderName | accountNumber + bankCode from valid bank | customerAccountHolder set from bank service | Đảm bảo lấy tên chủ tài khoản từ bank service |
| Business Logic | testCreateRefundRequest_WithInvalidBankAccount_ShouldFallbackToCustomerName | accountNumber + bankCode not found in bank service | customerAccountHolder = payment.customer.fullName | Đảm bảo fallback khi không lấy được từ bank |
| Business Logic | testCreateRefundRequest_ShouldSetAllRequiredFields | Payment + reason + bankCode + accountNumber | All fields set: payment, customer, restaurant, amount, status, requestedAt | Đảm bảo set đầy đủ các trường cần thiết |
| Business Logic | testCreateRefundRequest_AmountMatchesPaymentAmount | Payment with amount = 500000 | RefundRequest amount = 500000 | Đảm bảo amount = payment amount |
| Error Handling | testCreateRefundRequest_WithNullPayment_ShouldThrowException | payment = null | Throws IllegalArgumentException | Đảm bảo xử lý null payment |
| Error Handling | testCreateRefundRequest_WithEmptyReason_ShouldStillCreateRequest | reason = "" | RefundRequest created with empty reason | Đảm bảo xử lý reason rỗng |
| Integration | testCreateRefundRequest_ShouldSaveToDatabase | Valid data | RefundRequest persisted, ID generated | Đảm bảo lưu vào database |
| ## 2. processRefund() - 6+ cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testProcessRefund_WithCompletedPayment_ShouldRefundSuccessfully | paymentId with COMPLETED status + reason | Payment status=REFUNDED, refundedAt set, commission deducted | Đảm bảo refund thành công |
| Happy Path | testProcessRefund_ShouldDeductCommissionFromRestaurantBalance | Payment amount=1000000, restaurant has balance | 300000 deducted, balance updated (allows negative) | Đảm bảo trừ 30% commission |
| Happy Path | testProcessRefund_WithPayOSPayment_ShouldCallPayOSAPI | Payment with method=PAYOS | PayOS API called, refund processed | Đảm bảo gọi PayOS cho PAYOS payment |
| Business Logic | testProcessRefund_PartialRefund_ShouldProcessCorrectAmount | paymentId, refundAmount=500000 (partial) | Refund 500000 only, commission calculated on refundAmount | Đảm bảo xử lý partial refund |
| Business Logic | testProcessRefund_ShouldSendNotificationToCustomer | Payment refunded | Notification sent with 1-3 days timeline | Đảm bảo gửi thông báo cho customer |
| Validation | testProcessRefund_WithNonCompletedPayment_ShouldThrowException | paymentId with PENDING status | Throws IllegalArgumentException "Only completed payments" | Đảm bảo chỉ refund COMPLETED |
| Validation | testProcessRefund_WithAlreadyRefunded_ShouldThrowException | paymentId already refunded (refundedAt != null) | Throws IllegalArgumentException "already been refunded" | Đảm bảo không refund 2 lần |
| Validation | testProcessRefund_WithRefundAmountExceedingPayment_ShouldThrowException | refundAmount=2000000, paymentAmount=1000000 | Throws IllegalArgumentException "cannot exceed" | Đảm bảo refund amount <= payment amount |
| Error Handling | testProcessRefund_WithPayOSFailure_ShouldRollbackChanges | Payment, PayOS API fails | Refund not processed, payment status unchanged | Đảm bảo rollback khi PayOS fail |
| Integration | testProcessRefund_ShouldLogCommissionDeduction | Refund processed | Audit log created with commission deduction details | Đảm bảo log audit trail |
| ## 3. rejectRefund() - 4+ cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testRejectRefund_WithPendingRefundRequest_ShouldRejectSuccessfully | refundRequestId with PENDING status + adminId + rejectReason | Status=REJECTED, adminNote set, processedBy/admin | Đảm bảo reject refund request |
| Happy Path | testRejectRefund_ShouldRestoreRestaurantBalance | RefundRequest rejected | Available balance restored, pending refund cleared | Đảm bảo hoàn lại balance cho nhà hàng |
| Business Logic | testRejectRefund_ShouldResetPaymentStatusToCompleted | Payment in REFUND_PENDING status | Payment status=COMPLETED, refundRequestId=null | Đảm bảo reset payment về COMPLETED |
| Business Logic | testRejectRefund_ShouldSetProcessedAtTimestamp | RefundRequest rejected | processedAt timestamp recorded | Đảm bảo ghi timestamp xử lý |
| Validation | testRejectRefund_WithNonPendingStatus_ShouldThrowException | refundRequestId with COMPLETED status | Throws IllegalArgumentException "not pending" | Đảm bảo chỉ reject PENDING |
| Validation | testRejectRefund_WithNonexistentId_ShouldThrowException | refundRequestId=99999 | Throws IllegalArgumentException "not found" | Đảm bảo xử lý ID không tồn tại |
| Error Handling | testRejectRefund_ShouldHandleRestoreBalanceFailure | RefundRequest + database error during restore | Payment and request updated, balance restore logged | Đảm bảo xử lý khi restore balance lỗi |
| Integration | testRejectRefund_ShouldNotifyRestaurantOwner | RefundRequest rejected | Notification sent to restaurant owner | Đảm bảo thông báo cho restaurant owner |

| ## 1. checkSecurityStatus() (isUserActiveAndApproved, getThreatIntelligence) - 5+ Cases |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| STT | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 1 | Happy Path | testCheckSecurityStatus_WithActiveApprovedUser_ShouldReturnTrue | Authentication with active user + approved restaurant | Returns true, user can access dashboard | Đảm bảo user active và có restaurant approved |
| 2 | Happy Path | testCheckSecurityStatus_GetThreatIntelligence_WithNormalIp_ShouldReturnLowRisk | IP="192.168.1.1" with low blocked count | Returns Map with riskScore < 20, riskLevel="LOW", isSuspicious=false | Đảm bảo trả về threat intelligence cho IP bình thường |
| 3 | Business Logic | testCheckSecurityStatus_WithInactiveUser_ShouldReturnFalse | Authentication with inactive user | Returns false, user cannot access | Đảm bảo block inactive user |
| 4 | Business Logic | testCheckSecurityStatus_WithNoApprovedRestaurant_ShouldReturnFalse | Authentication with user but no approved restaurants | Returns false, redirect to registration | Đảm bảo yêu cầu ít nhất 1 restaurant approved |
| 5 | Business Logic | testCheckSecurityStatus_GetThreatIntelligence_WithSuspiciousIp_ShouldReturnHighRisk | IP="192.168.1.1" with high blocked count + suspicious activity | Returns Map with riskScore >= 80, riskLevel="HIGH", isSuspicious=true | Đảm bảo detect IP suspicious |
| 6 | Error Handling | testCheckSecurityStatus_WithNullAuthentication_ShouldReturnFalse | Authentication = null | Returns false | Đảm bảo xử lý null authentication |
| 7 | Business Logic | testCheckSecurityStatus_GetThreatIntelligence_WithMediumRisk_ShouldReturnCorrectData | IP with medium blocked count | Returns Map with 50 <= riskScore < 80, riskLevel="MEDIUM" | Đảm bảo phân loại đúng risk level |
| 8 | Integration | testCheckSecurityStatus_ShouldCheckAllConditions | Authentication with all checks passing | Validates active, role, restaurant owner, approved restaurant | Đảm bảo check đầy đủ các điều kiện |
| ## 2. reportSuspiciousActivity() (analyzeSuspiciousActivity, auto logging) - 4+ Cases |  |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 9 | Happy Path | testReportSuspiciousActivity_RapidRequests_ShouldDetectAndBlock | IP makes 150 requests in 1 minute | Detects RAPID_REQUESTS, sets isSuspicious=true, blocks request | Đảm bảo detect rapid requests |
| 10 | Happy Path | testReportSuspiciousActivity_BotUserAgent_ShouldDetectAndBlock | IP with User-Agent="curl/7.68.0" | Detects BOT_LIKE_BEHAVIOR, sets isSuspicious=true, blocks request | Đảm bảo detect bot behavior |
| 11 | Business Logic | testReportSuspiciousActivity_HighFailureRate_ShouldAutoBlock | IP with >80% failure rate | Detects HIGH_FAILURE_RATE, auto-blocks IP, creates alert | Đảm bảo auto-block khi failure rate cao |
| 12 | Business Logic | testReportSuspiciousActivity_UnusualPattern_ShouldDetect | IP with unusual request pattern (e.g., scanning paths) | Detects UNUSUAL_PATTERN, logs suspicious activity | Đảm bảo detect unusual patterns |
| 13 | Business Logic | testReportSuspiciousActivity_ExceedsAutoBlockThreshold_ShouldPermanentlyBlock | IP with >=15 blocks, suspicious activity | Auto-block activated, IP permanently blocked in database | Đảm bảo auto-block khi vượt threshold |
| 14 | Business Logic | testReportSuspiciousActivity_ShouldUpdateStatistics | IP with detected suspicious activity | Statistics updated: blockedCount++, failedRequests++ | Đảm bảo update statistics |
| 15 | Integration | testReportSuspiciousActivity_ShouldCreateAlert | IP with >=5 suspicious activities | Alert created with severity="danger", message logged | Đảm bảo tạo alert khi cần |
| 16 | Error Handling | testReportSuspiciousActivity_WithDisabledDetection_ShouldSkip | suspiciousDetectionEnabled=false | No suspicious activity detection, allows request | Đảm bảo có thể tắt suspicious detection |

| STT | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| --- | --- | --- | --- | --- | --- |
| 1 | Happy Path | testCheckRateLimit_WithValidRequest_ShouldAllowLogin | IP="192.168.1.1", login operation, first request | Returns true, token consumed | Đảm bảo cho phép request hợp lệ |
| 2 | Happy Path | testCheckRateLimit_WithWithinLimit_ShouldAllowBooking | IP="192.168.1.1", booking operation, within 10 requests/minute | Returns true | Đảm bảo cho phép booking trong giới hạn |
| 3 | Business Logic | testCheckRateLimit_WithExceededLimit_ShouldBlockRequest | IP="192.168.1.1", login operation, >5 failed attempts | Returns false, blocked | Đảm bảo block khi vượt quá giới hạn |
| 4 | Business Logic | testCheckRateLimit_DifferentOperations_ShouldHaveDifferentLimits | IP="192.168.1.1", login vs booking operations | Different bucket configurations applied | Đảm bảo mỗi operation có giới hạn riêng |
| 5 | Business Logic | testCheckRateLimit_WithTokensDepleted_ShouldBlockUntilReset | IP="192.168.1.1", 10 rapid requests in 1 minute | First 10 allowed, 11th blocked | Đảm bảo block khi tokens hết |
| 6 | Business Logic | testCheckRateLimit_ShouldCreateBucketIfNotExists | New IP="192.168.1.2", first request | Creates new bucket, returns true | Đảm bảo tạo bucket cho IP mới |
| 7 | Business Logic | testCheckRateLimit_WithExpiredWindow_ShouldAllowAgain | IP="192.168.1.1", wait 61 seconds, same IP | Returns true, new window started | Đảm bảo reset sau khi window expire |
| 8 | Error Handling | testCheckRateLimit_WithNullIp_ShouldHandleGracefully | IP=null, login operation | Returns false or throws exception | Đảm bảo xử lý IP null |
| 9 | Business Logic | testCheckRateLimit_ShouldConsumeCorrectTokens | IP="192.168.1.1", chat operation | Returns true, exactly 1 token consumed | Đảm bảo consume đúng số tokens |
| 10 | Integration | testCheckRateLimit_ShouldUpdateStatistics | IP="192.168.1.1", blocked request | Statistics updated, alert created if >= 5 | Đảm bảo update thống kê |
|  | 2. resetRateLimit() - 3+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 11 | Happy Path | testResetRateLimit_WithValidIp_ShouldRemoveBucket | IP="192.168.1.1", all operation types | All buckets removed, statistics cleared | Đảm bảo reset tất cả rate limits |
| 12 | Happy Path | testResetRateLimit_ForSpecificOperation_ShouldRemoveOnlyThatOperation | IP="192.168.1.1", operationType="login" | Login bucket removed, others remain | Đảm bảo reset theo từng operation |
| 13 | Business Logic | testResetRateLimit_AfterBlockedRequest_ShouldAllowAgain | IP="192.168.1.1", was blocked, reset called | IP can make requests again | Đảm bảo reset cho phép request lại |
| 14 | Business Logic | testResetRateLimit_ShouldClearStatisticsAndAlerts | IP="192.168.1.1", has alerts and statistics | Statistics cleared, alerts removed | Đảm bảo xóa statistics và alerts |
| 15 | Error Handling | testResetRateLimit_WithNonExistentIp_ShouldHandleGracefully | IP="192.168.1.99", no records | No error, gracefully handled | Đảm bảo xử lý IP không tồn tại |
| 16 | Business Logic | testResetRateLimit_ShouldLogResetAction | IP="192.168.1.1", reset called | Reset logged with timestamp | Đảm bảo ghi log hành động reset |
| 17 | Integration | testResetRateLimit_ForAllOperations_ShouldResetAllBuckets | IP="192.168.1.1", login, booking, chat buckets exist | All buckets removed | Đảm bảo reset tất cả buckets |
|  | 3. getRateLimitStats() - 3+ Cases |  |  |  |  |
|  | Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| 18 | Happy Path | testGetRateLimitStats_WithValidIp_ShouldReturnStatistics | IP="192.168.1.1" with blocked requests | Returns IpStatistics with blockedCount, lastBlockedTime | Đảm bảo trả về statistics cho IP |
| 19 | Happy Path | testGetRateLimitStats_WithNoHistory_ShouldReturnEmptyStats | New IP="192.168.1.99" | Returns new IpStatistics with zeros | Đảm bảo xử lý IP chưa có history |
| 20 | Happy Path | testGetAllRateLimitStats_ShouldReturnAllIps | Multiple IPs with statistics | Returns Map<String, IpStatistics> with all IPs | Đảm bảo trả về tất cả statistics |
| 21 | Business Logic | testGetRateLimitStats_ShouldIncludeRemainingAttempts | IP="192.168.1.1", login bucket exists | Statistics include remainingAttempts from bucket | Đảm bảo bao gồm remaining attempts |
| 22 | Business Logic | testGetRateLimitStats_ShouldIncludeAlerts | IP="192.168.1.1" with >=5 blocks | Statistics include alerts list | Đảm bảo bao gồm danh sách alerts |
| 23 | Business Logic | testGetRateLimitStats_ShouldCalculateMetrics | Multiple blocked IPs | Returns counts: totalRequests, blockedRequests, success rate | Đảm bảo tính toán các metrics |
| 24 | Error Handling | testGetRateLimitStats_WithNullIp_ShouldReturnDefault | IP=null | Returns default IpStatistics | Đảm bảo xử lý null IP |
| 25 | Integration | testGetRateLimitStats_ShouldReturnBucketInfo | IP="192.168.1.1" | Returns login, booking, chat bucket info | Đảm bảo bao gồm thông tin buckets |

| ## 1. dashboard() (GET /admin/dashboard) - 3+ Cases |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testAdminDashboard_WithValidData_ShouldLoadAllStatistics | Admin authenticated, database has commissions data | Model contains commissionToday, weeklyCommission, monthlyCommission, totalCommission, todayBookings | Đảm bảo load đầy đủ thống kê commission |
| Business Logic | testAdminDashboard_WithNoCommissions_ShouldReturnZeroValues | Admin authenticated, no commission data | All commission values = 0, todayBookings = 0 | Đảm bảo xử lý khi chưa có doanh thu |
| Business Logic | testAdminDashboard_ShouldCalculateAverageCommissionPerBooking | Admin authenticated, totalCommission=1000, completed bookings=50 | avgCommissionPerBooking = 20 | Đảm bảo tính đúng commission trung bình |
| Authorization | testAdminDashboard_WithNonAdminUser_ShouldDenyAccess | User with ROLE_CUSTOMER tries to access | Access denied, redirected | Đảm bảo chỉ ADMIN truy cập được |
| Error Handling | testAdminDashboard_WithDatabaseException_ShouldHandleGracefully | Database throws exception | Error message in model, page still loads | Đảm bảo không crash khi database lỗi |
| Integration | testAdminDashboard_ShouldIncludePendingRestaurantsCount | @ModelAttribute called | pendingRestaurants count in model | Đảm bảo hiển thị số nhà hàng chờ duyệt |
| ## 2. getStatistics() (GET /admin/api/statistics) - 4+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetStatistics_WithValidData_ShouldReturnAllStats | API call with valid data | Returns Map with totalRequests, blockedRequests, successfulRequests, blockedIps | Đảm bảo trả về đầy đủ statistics |
| Happy Path | testGetStatistics_ShouldCalculateRequestSuccessRate | totalRequests=1000, blockedRequests=50 | successfulRequests=950, success rate calculated | Đảm bảo tính đúng rate success |
| Business Logic | testGetStatistics_WithNoBlockedIps_ShouldReturnZero | No blocked IPs in database | blockedIps=0, permanentlyBlockedIps=0 | Đảm bảo xử lý khi không có blocked IPs |
| Business Logic | testGetStatistics_ShouldReturnTopBlockedIps | Multiple IPs with various block counts | Returns top 5 blocked IPs sorted by count | Đảm bảo trả về top blocked IPs |
| Business Logic | testGetStatistics_ShouldCalculatePercentages | totalRequests, blockedRequests available | Returns blockedPercentage, successPercentage | Đảm bảo tính phần trăm chính xác |
| Error Handling | testGetStatistics_WithDatabaseError_ShouldReturnFallbackData | Database throws exception | Returns fallback mock statistics | Đảm bảo API không crash khi database lỗi |
| Edge Case | testGetStatistics_WithZeroTotalRequests_ShouldHandleGracefully | totalRequests=0 | Returns zero values, no division by zero | Đảm bảo xử lý khi chưa có requests |
| Business Logic | testGetStatistics_ShouldIncludeAllIpStatistics | API call | Returns allIpStatistics with details for each IP | Đảm bảo bao gồm chi tiết theo IP |

| ## 1. approveRestaurant() |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testApproveRestaurant_WithPendingStatus_ShouldApproveSuccessfully | restaurantId=1, approvalReason="Good quality", status=PENDING | Status changed to APPROVED, approvedBy set, approvedAt set, notification sent | Đảm bảo duyệt nhà hàng PENDING thành công |
| Happy Path | testApproveRestaurant_WithWithoutReason_ShouldApproveSuccessfully | restaurantId=1, approvalReason=null, status=PENDING | Status changed to APPROVED, approvalReason=null | Đảm bảo có thể duyệt không có lý do |
| Business Logic | testApproveRestaurant_WithRejectedStatus_ShouldNotApprove | restaurantId=1, status=REJECTED | Returns false, status unchanged | Đảm bảo không thể duyệt nhà hàng REJECTED |
| Business Logic | testApproveRestaurant_WithApprovedStatus_ShouldNotApprove | restaurantId=1, status=APPROVED | Returns false, status unchanged | Đảm bảo không thể duyệt nhà hàng đã APPROVED |
| Business Logic | testApproveRestaurant_WithSuspendedStatus_ShouldNotApprove | restaurantId=1, status=SUSPENDED | Returns false, status unchanged | Đảm bảo không thể duyệt nhà hàng SUSPENDED |
| Error Handling | testApproveRestaurant_WithNonExistentId_ShouldReturnFalse | restaurantId=999 | Returns false, logged error | Đảm bảo xử lý khi không tìm thấy restaurant |
| Integration | testApproveRestaurant_ShouldSendNotification | restaurantId=1, valid data | Notification sent to restaurant owner | Đảm bảo gửi notification sau khi duyệt |
| Business Logic | testApproveRestaurant_ShouldClearRejectionReason | restaurantId=1, previous rejection reason exists | rejectionReason set to null | Đảm bảo xóa lý do từ chối cũ |
| ## 2. rejectRestaurant() (POST /admin/restaurant/reject/{id}) - 4+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testRejectRestaurant_WithPendingStatus_ShouldRejectSuccessfully | restaurantId=1, rejectionReason="Incomplete info", status=PENDING | Status changed to REJECTED, rejectionReason saved, notification sent | Đảm bảo từ chối nhà hàng PENDING thành công |
| Business Logic | testRejectRestaurant_WithEmptyReason_ShouldReturnError | restaurantId=1, rejectionReason="" | Returns false, redirect with error | Đảm bảo phải nhập lý do từ chối |
| Business Logic | testRejectRestaurant_WithAlreadyApproved_ShouldNotReject | restaurantId=1, status=APPROVED | Returns false, status unchanged | Đảm bảo không thể từ chối nhà hàng đã APPROVED |
| Business Logic | testRejectRestaurant_WithSuspendedStatus_ShouldNotReject | restaurantId=1, status=SUSPENDED | Returns false, status unchanged | Đảm bảo không thể từ chối nhà hàng SUSPENDED |
| Validation | testRejectRestaurant_WithNullReason_ShouldReturnError | restaurantId=1, rejectionReason=null | Returns false, redirect with error | Đảm bảo kiểm tra null reason |
| Error Handling | testRejectRestaurant_WithNonExistentId_ShouldReturnFalse | restaurantId=999 | Returns false, logged error | Đảm bảo xử lý khi không tìm thấy restaurant |
| Integration | testRejectRestaurant_ShouldSendNotificationWithReason | restaurantId=1, valid data | Notification sent with rejection reason to owner | Đảm bảo gửi notification với lý do |
| Business Logic | testRejectRestaurant_ShouldClearApprovalReason | restaurantId=1, previous approval reason exists | approvalReason set to null | Đảm bảo xóa lý do duyệt cũ |
| ## 3. getRestaurants() (GET /admin/restaurant/requests) - 3+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetRestaurants_WithPendingFilter_ShouldReturnPendingOnly | status="PENDING" | List contains only PENDING restaurants | Đảm bảo filter theo PENDING đúng |
| Happy Path | testGetRestaurants_WithAllStatuses_ShouldReturnCounts | No filter | Returns counts for pending, approved, rejected, suspended | Đảm bảo tính đúng số lượng từng status |
| Happy Path | testGetRestaurants_WithSearchTerm_ShouldFilterByName | status="PENDING", search="Pizza" | Returns only restaurants matching "Pizza" | Đảm bảo search theo tên nhà hàng |
| Business Logic | testGetRestaurants_WithApprovedFilter_ShouldReturnApprovedOnly | status="APPROVED" | List contains only APPROVED restaurants | Đảm bảo filter theo APPROVED đúng |
| Business Logic | testGetRestaurants_WithRejectedFilter_ShouldReturnRejectedOnly | status="REJECTED" | List contains only REJECTED restaurants | Đảm bảo filter theo REJECTED đúng |
| Business Logic | testGetRestaurants_WithSuspendedFilter_ShouldReturnSuspendedOnly | status="SUSPENDED" | List contains only SUSPENDED restaurants | Đảm bảo filter theo SUSPENDED đúng |
| Business Logic | testGetRestaurants_WithSearchByAddress_ShouldFindRestaurants | search="123 Main Street" | Returns restaurants matching address | Đảm bảo search theo địa chỉ |
| Business Logic | testGetRestaurants_WithSearchByCuisine_ShouldFindRestaurants | search="Italian" | Returns restaurants matching cuisine | Đảm bảo search theo loại ẩm thực |
| Business Logic | testGetRestaurants_WithSearchByOwner_ShouldFindRestaurants | search="owner@email.com" | Returns restaurants matching owner username | Đảm bảo search theo owner |
| Edge Case | testGetRestaurants_WithEmptyDatabase_ShouldReturnEmptyList | No restaurants in database | Returns empty list, counts all zeros | Đảm bảo xử lý database rỗng |
| Error Handling | testGetRestaurants_WithInvalidStatus_ShouldHandleGracefully | status="INVALID" | Returns default PENDING restaurants | Đảm bảo xử lý status không hợp lệ |
| Error Handling | testGetRestaurants_WithDatabaseException_ShouldHandleGracefully | Database throws exception | Error in model, empty list returned | Đảm bảo xử lý exception không crash |

| ## 1. showRegistrationForm() (GET /restaurant-owner/restaurants/create) - 2+ Cases |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testShowRegistrationForm_WithAuthenticatedCustomer_ShouldReturnRegistrationForm | Authentication with ROLE_CUSTOMER | Returns restaurant-form view with empty RestaurantProfile | Đảm bảo CUSTOMER có thể truy cập form đăng ký |
| Happy Path | testShowRegistrationForm_WithAuthenticatedRestaurantOwner_ShouldReturnRegistrationForm | Authentication with ROLE_RESTAURANT_OWNER | Returns restaurant-form view | Đảm bảo RESTAURANT_OWNER có thể truy cập |
| Authorization | testShowRegistrationForm_WithUnauthenticatedUser_ShouldRedirectToLogin | No authentication | Redirect to /login | Đảm bảo chỉ authenticated users mới truy cập được |
| Authorization | testShowRegistrationForm_WithInvalidRole_ShouldRedirectWithError | Authentication with ROLE_ADMIN | Redirect to / with error=unauthorized | Đảm bảo chỉ CUSTOMER và RESTAURANT_OWNER truy cập |
| Edge Case | testShowRegistrationForm_WithMessageParameter_ShouldDisplayInfoMessage | Authentication + message="no_approved_restaurant" | Model contains infoMessage attribute | Đảm bảo hiển thị message hướng dẫn |
| Business Logic | testShowRegistrationForm_WithNullAuthentication_ShouldReturnLoginRedirect | Authentication = null | Redirect to /login | Đảm bảo xử lý null authentication |
| ## 2. submitRegistration() (POST /restaurant-owner/restaurants/create) - 6+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testSubmitRegistration_WithValidDataAndFiles_ShouldCreateRestaurant | RestaurantProfile + logo + cover + businessLicense + termsAccepted=true | Restaurant created, status=PENDING, redirect to success | Đảm bảo tạo nhà hàng thành công với đầy đủ file |
| Happy Path | testSubmitRegistration_WithValidDataOnly_ShouldCreateRestaurantWithoutFiles | RestaurantProfile + termsAccepted=true, no files | Restaurant created without media, status=PENDING | Đảm bảo có thể tạo nhà hàng không có file |
| Business Logic | testSubmitRegistration_WithoutTermsAccepted_ShouldRejectRegistration | RestaurantProfile + termsAccepted=false | Redirect with error, restaurant not created | Đảm bảo phải chấp nhận ToS |
| Business Logic | testSubmitRegistration_ShouldAcceptTermsVersion_ShouldCreateRestaurant | RestaurantProfile + termsAccepted=true | Restaurant.getTermsAcceptedAt() not null, version set | Đảm bảo lưu thông tin chấp nhận ToS |
| Business Logic | testSubmitRegistration_WithOwnerCreation_ShouldEnsureRestaurantOwnerExists | New CUSTOMER submitting registration | RestaurantOwner record created for user | Đảm bảo tạo RestaurantOwner nếu chưa có |
| Validation | testSubmitRegistration_WithNullRequiredFields_ShouldFail | RestaurantProfile with null restaurantName | Validation error, redirect back to form | Đảm bảo validate required fields |
| Error Handling | testSubmitRegistration_WithDatabaseException_ShouldHandleGracefully | Valid data + database throws exception | Error message in redirect, no crash | Đảm bảo xử lý exception từ database |
| Business Logic | testSubmitRegistration_WithAlreadyExistedRestaurantOwner_ShouldNotDuplicate | User already has RestaurantOwner record | Uses existing record, no duplicate | Đảm bảo không tạo duplicate RestaurantOwner |
| Integration | testSubmitRegistration_WithMediaUpload_ShouldCreateMediaRecords | logo + cover + businessLicense files | Media records created in database | Đảm bảo upload và lưu media |
| Error Handling | testSubmitRegistration_WithUploadFailure_ShouldContinueCreation | Valid data + logo upload fails | Restaurant created without logo, error logged | Đảm bảo upload failure không block creation |
| Business Logic | testSubmitRegistration_WithEmptyRestaurantOwner_ShouldReturnError | User without RestaurantOwner, creation fails | Error message, redirect to form | Đảm bảo xử lý khi không tạo được RestaurantOwner |
| ## 3. uploadDocument() - 4+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testUploadBusinessLicense_WithValidFile_ShouldUploadSuccessfully | businessLicense file + restaurantId | File uploaded, URL saved in restaurant.businessLicenseFile | Đảm bảo upload business license thành công |
| Happy Path | testUploadLogo_Cover_ShouldCreateMediaRecords | logo/cover file + restaurantId | Media records created with type='logo'/'cover' | Đảm bảo tạo media records cho logo và cover |
| Happy Path | testUploadContract_WithValidFile_ShouldUploadAndCreateMedia | contract file + restaurantId + contractType | Contract uploaded, media record created with type='contract_X' | Đảm bảo upload và lưu contract documents |
| Business Logic | testUploadDocument_WithEmptyFile_ShouldSkipUpload | Empty MultipartFile | Skip upload, no error, continue processing | Đảm bảo xử lý file trống |
| Error Handling | testUploadDocument_WithInvalidFileFormat_ShouldHandleGracefully | Unsupported file format | Error logged, upload skipped, creation continues | Đảm bảo xử lý invalid format |
| Error Handling | testUploadDocument_WithFileTooLarge_ShouldHandleGracefully | File > max size | Error logged, upload skipped | Đảm bảo xử lý file quá lớn |
| Validation | testUploadDocument_WithNullFile_ShouldSkipUpload | MultipartFile = null | Skip upload, no error | Đảm bảo xử lý null file |
| Business Logic | testUploadContractDocument_WithVerification_ShouldCheckOwnership | User tries to upload for other owner's restaurant | Error, redirect, not authorized | Đảm bảo chỉ owner mới upload được |
| Integration | testUploadMultipleFiles_ShouldCreateMultipleMediaRecords | logo + cover + businessLicense | 3 media records created with correct types | Đảm bảo upload nhiều file cùng lúc |
| Error Handling | testUploadDocument_WithStorageFailure_ShouldHandleGracefully | Valid file + storage service fails | Error logged, fallback, creation continues | Đảm bảo xử lý khi storage service fail |

| ## 1. getOwnerProfile() (RestaurantOwnerController.profile()) - 2+ Cases |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetOwnerProfile_WithAuthenticatedOwner_ShouldReturnRestaurantsList | Authentication with ROLE_RESTAURANT_OWNER, user owns 3 restaurants | Model contains restaurants list with 3 items | Đảm bảo load được danh sách nhà hàng của owner |
| Edge Case | testGetOwnerProfile_WithNoRestaurants_ShouldReturnEmptyList | Authentication with ROLE_RESTAURANT_OWNER, user owns 0 restaurants | Model contains empty restaurants list | Đảm bảo xử lý khi owner chưa có nhà hàng |
| Error Handling | testGetOwnerProfile_WithInvalidRole_ShouldReturnError | Authentication with ROLE_CUSTOMER | Model contains error message | Đảm bảo chỉ ROLE_RESTAURANT_OWNER mới truy cập được |
| Error Handling | testGetOwnerProfile_WithException_ShouldHandleGracefully | Authentication valid but service throws exception | Model contains error message, empty list returned | Đảm bảo xử lý exception và không crash |
| Business Logic | testGetOwnerProfile_WithMultipleOwners_ShouldReturnOnlyOwnRestaurants | Authentication with user owning restaurant IDs [1,2], database has restaurants [1,2,3] | Returns only restaurants [1,2] | Đảm bảo chỉ trả về restaurants của owner hiện tại |
| ## 2. updateProfile() (SimpleUserService.updateProfile()) - 5+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testUpdateProfile_WithValidData_ShouldUpdateUserFields | User + ProfileEditForm with new fullName, phone, address | User updated with new values, updatedAt changed | Đảm bảo cập nhật đúng các trường |
| Business Logic | testUpdateProfile_WithPartialData_ShouldUpdateOnlyProvidedFields | User + ProfileEditForm with only fullName, phone=null | User updated with new fullName, phone unchanged | Đảm bảo chỉ update các field có giá trị |
| Validation | testUpdateProfile_WithEmptyFullName_ShouldStillUpdateOtherFields | User + ProfileEditForm with empty fullName, valid phone | User updated with phone, fullName set to empty | Đảm bảo xử lý empty string |
| Business Logic | testUpdateProfile_WithSpecialCharacters_ShouldUpdateSuccessfully | User + ProfileEditForm with name containing "Nguyễn Văn" | User updated with special characters preserved | Đảm bảo xử lý ký tự đặc biệt |
| Business Logic | testUpdateProfile_WithLongAddress_ShouldUpdateSuccessfully | User + ProfileEditForm with address > 255 chars | User updated with long address | Đảm bảo xử lý address dài |
| Integration | testUpdateProfile_ShouldSaveToDatabase | User + ProfileEditForm, valid data | Updated user persisted in database with new values | Đảm bảo save vào database |
| Edge Case | testUpdateProfile_WithSameValues_ShouldStillUpdateTimestamp | User + ProfileEditForm with identical current values | updatedAt timestamp changed even if data unchanged | Đảm bảo updatedAt luôn thay đổi |
| ## 3. getRestaurants() (RestaurantOwner.getRestaurants()) - 3+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetRestaurants_WithMultipleRestaurants_ShouldReturnAll | RestaurantOwner with 5 restaurants in list | Returns list with 5 RestaurantProfile items | Đảm bảo trả về đầy đủ danh sách |
| Happy Path | testGetRestaurants_WithEmptyList_ShouldReturnEmptyList | RestaurantOwner with empty restaurants list | Returns empty list | Đảm bảo xử lý khi chưa có restaurant |
| Edge Case | testGetRestaurants_WithNullList_ShouldHandleGracefully | RestaurantOwner with restaurants = null | Returns null or throws NullPointerException (depending on implementation) | Đảm bảo xử lý null safely |
| Business Logic | testGetRestaurants_WithApprovedRestaurants_ShouldReturnOnlyApproved | RestaurantOwner with [approved, pending] restaurants | Returns only approved restaurants (if filtered) | Đảm bảo chỉ trả về approved restaurants nếu có filter |
| Integration | testGetRestaurants_ShouldMaintainAssociationWithOwner | RestaurantOwner + restaurants with bidirectional mapping | Changes to restaurants reflect in owner.getRestaurants() | Đảm bảo relationship consistency |

| ## 1. getDashboardStats() - 5+ Cases |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetDashboardStats_WithCompleteData_ShouldReturnAllStats | restaurantId = 1, with bookings, tables, waitlist, balance | Complete DashboardStats with all metrics | Đảm bảo tính toán đầy đủ các thống kê |
| Business Logic | testGetDashboardStats_WithNoYesterdayData_ShouldReturnZeroPercentageChange | restaurantId = 1, no yesterday bookings | bookingChangePercent = 0.0, revenueChangePercent = 0.0 | Đảm bảo xử lý khi không có dữ liệu hôm qua |
| Business Logic | testGetDashboardStats_WithMixedBookingStatus_ShouldCalculateCompletedAndPending | restaurantId = 1, mix COMPLETED (5) + PENDING (3) bookings | todayCompletedBookings = 5, todayPendingBookings = 3 | Đảm bảo phân loại đúng status |
| Business Logic | testGetDashboardStats_WithTableStatusMix_ShouldCalculateAvailableOccupied | restaurantId = 1, 10 AVAILABLE + 5 OCCUPIED tables | availableTables = 10, occupiedTables = 5 | Đảm bảo đếm đúng status bàn |
| Business Logic | testGetDashboardStats_WithZeroYesterdayRevenue_ShouldReturn100PercentIncrease | restaurantId = 1, yesterdayRevenue = 0, todayRevenue = 100 | revenueChangePercent = 100.0 | Đảm bảo tính toán phần trăm khi yesterday = 0 |
| Edge Case | testGetDashboardStats_WithNoBalanceRecord_ShouldReturnZeroBalance | restaurantId = 1, no RestaurantBalance record | totalRevenue = 0, availableBalance = 0 | Đảm bảo xử lý khi chưa có balance record |
| Business Logic | testGetDashboardStats_WithPositivePercentageChange_ShouldCalculateIncrease | restaurantId = 1, yesterdayBookings = 10, todayBookings = 15 | bookingChangePercent = 50.0 | Đảm bảo tính toán phần trăm tăng |
| Business Logic | testGetDashboardStats_WithNegativePercentageChange_ShouldCalculateDecrease | restaurantId = 1, yesterdayBookings = 20, todayBookings = 15 | bookingChangePercent = -25.0 | Đảm bảo tính toán phần trăm giảm |
| Edge Case | testGetDashboardStats_WithOnlyYesterdayData_ShouldCalculatePercentageChange | restaurantId = 1, yesterdayBookings = 5, todayBookings = 0 | bookingChangePercent = -100.0 | Đảm bảo xử lý khi hôm nay không có booking |
| ## 2. getRevenueDataByPeriod() - 4+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetRevenueDataByPeriod_WithWeekPeriod_ShouldReturn7DaysData | restaurantId = 1, period = "week" | List with 7 DailyRevenueData items | Đảm bảo trả về đúng 7 ngày |
| Happy Path | testGetRevenueDataByPeriod_WithMonthPeriod_ShouldReturn30DaysData | restaurantId = 1, period = "month" | List with 30 DailyRevenueData items | Đảm bảo trả về đúng 30 ngày |
| Happy Path | testGetRevenueDataByPeriod_WithYearPeriod_ShouldReturn12MonthsData | restaurantId = 1, period = "year" | List with 12 DailyRevenueData items | Đảm bảo trả về đúng 12 tháng |
| Business Logic | testGetRevenueDataByPeriod_WithCompletedBookingsOnly_ShouldCalculateRevenue | restaurantId = 1, period = "week", mix status bookings | Revenue chỉ từ COMPLETED bookings | Đảm bảo chỉ tính revenue từ COMPLETED |
| Business Logic | testGetRevenueDataByPeriod_WithInvalidPeriod_ShouldReturnDefaultWeek | restaurantId = 1, period = "invalid" | Returns 7 days data (default) | Đảm bảo xử lý period không hợp lệ |
| Edge Case | testGetRevenueDataByPeriod_WithNoBookings_ShouldReturnZeroRevenue | restaurantId = 1, period = "week", no bookings | All DailyRevenueData with revenue = 0 | Đảm bảo xử lý khi không có booking |
| ## 3. getRecentBookingsWithDetails() - 4+ Cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetRecentBookingsWithDetails_WithValidLimit_ShouldReturnOrderedBookings | restaurantId = 1, limit = 5, with 10 bookings | List of 5 most recent BookingInfo | Đảm bảo lấy đúng số lượng và thứ tự |
| Business Logic | testGetRecentBookingsWithDetails_WithCustomerData_ShouldMapCustomerInfo | restaurantId = 1, limit = 3, bookings with customers | BookingInfo with customerName and customerPhone | Đảm bảo map đúng thông tin customer |
| Business Logic | testGetRecentBookingsWithDetails_WithAssignedTables_ShouldMapTableNames | restaurantId = 1, limit = 3, bookings with tables | BookingInfo with assignedTables list | Đảm bảo map đúng danh sách bàn |
| Business Logic | testGetRecentBookingsWithDetails_WithNullCustomer_ShouldSetDefaultName | restaurantId = 1, limit = 3, booking with null customer | customerName = "Khách hàng không xác định" | Đảm bảo xử lý customer null |
| Edge Case | testGetRecentBookingsWithDetails_WithExceedLimit_ShouldReturnAllBookings | restaurantId = 1, limit = 20, with 5 bookings only | Return all 5 bookings | Đảm bảo không error khi limit > actual count |

| ## 1. RestaurantManagementService.findAllRestaurants() - 3+ test cases |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindAllRestaurants_ShouldReturnApprovedRestaurantsOnly | 5 restaurants in DB, 3 APPROVED, 2 PENDING | List<RestaurantProfile> với 3 approved restaurants | Chỉ trả về nhà hàng đã duyệt |
| Happy Path | testFindAllRestaurants_ShouldExcludeAIRestaurant | DB có restaurant ID=37 (AI restaurant) | List không chứa restaurant ID=37 | Loại trừ AI restaurant |
| Happy Path | testFindAllRestaurants_WithNoRestaurants_ShouldReturnEmptyList | DB không có restaurants | Empty List<RestaurantProfile> | Edge case: không có nhà hàng |
| Business Logic | testFindAllRestaurants_ShouldReturnListSortedByName | Multiple restaurants exist | List ordered by restaurant name | Sắp xếp theo tên |
| ## 2. RestaurantManagementService.findRestaurantById() - 3+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindRestaurantById_WithValidId_ShouldReturnRestaurant | restaurantId=1 exists in DB | Optional<RestaurantProfile> with restaurant present | Tìm nhà hàng theo ID |
| Happy Path | testFindRestaurantById_ShouldLoadAllRelations | restaurantId=1 with dishes, tables, services | Restaurant với đầy đủ relationships loaded | Load quan hệ cùng lúc |
| Error Handling | testFindRestaurantById_WithNonExistentId_ShouldReturnEmpty | restaurantId=9999 không tồn tại | Optional.empty() | Không tìm thấy |
| ## 3. RestaurantManagementService.findRestaurantsByOwner() - 2+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindRestaurantsByOwner_WithOwnerHasMultipleRestaurants_ShouldReturnAll | ownerId có 5 restaurants | List<RestaurantProfile> với 5 restaurants | Trả về tất cả nhà hàng của owner |
| Happy Path | testFindRestaurantsByOwner_WithOwnerHasNoRestaurants_ShouldReturnEmpty | ownerId không có restaurants | Empty List<RestaurantProfile> | Edge case: không có nhà hàng |
| ## 4. RestaurantOwnerService.updateRestaurantProfile() - 5+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testUpdateRestaurantProfile_WithValidData_ShouldUpdateSuccessfully | RestaurantProfile với updated fields | Restaurant saved với updatedAt timestamp | Cập nhật profile thành công |
| Happy Path | testUpdateRestaurantProfile_ShouldSetUpdatedAtTimestamp | RestaurantProfile với changes | updatedAt field set to current timestamp | Audit trail timestamp |
| Happy Path | testUpdateRestaurantProfile_WithImageUrl_ShouldUpdateImage | RestaurantProfile với new logo URL | Logo URL updated trong database | Cập nhật ảnh đại diện |
| Error Handling | testUpdateRestaurantProfile_WithNullRestaurant_ShouldThrowException | restaurantProfile = null | NullPointerException thrown | Restaurant null |
| Business Logic | testUpdateRestaurantProfile_ShouldPreserveExistingFields | RestaurantProfile update một số fields | Existing fields không đổi, chỉ update fields mới | Giữ nguyên dữ liệu cũ |
| ## 5. RestaurantApprovalService.approveRestaurant() - 4+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testApproveRestaurant_WithPendingStatus_ShouldApproveSuccessfully | restaurantId với status=PENDING, approvedBy, approvalReason | return true, status=APPROVED, notification sent | Duyệt nhà hàng pending |
| Happy Path | testApproveRestaurant_ShouldSetApprovalFields | restaurantId, approvedBy="admin", approvalReason | approvedBy, approvedAt, approvalReason set đúng | Thiết lập metadata duyệt |
| Happy Path | testApproveRestaurant_ShouldSendNotificationToOwner | restaurantId với status=PENDING | Notification sent to restaurant owner | Thông báo cho owner |
| Error Handling | testApproveRestaurant_WithNonExistentId_ShouldReturnFalse | Non-existent restaurantId | return false | Nhà hàng không tồn tại |
| Error Handling | testApproveRestaurant_WithAlreadyApprovedStatus_ShouldReturnFalse | restaurantId với status=APPROVED | return false, không thể duyệt | Đã duyệt rồi |
| Error Handling | testApproveRestaurant_WithRejectedStatus_ShouldReturnFalse | restaurantId với status=REJECTED | return false, cannot approve REJECTED | Trạng thái không phù hợp |
| Business Logic | testApproveRestaurant_ShouldClearRejectionReason | restaurantId với rejectionReason cũ | rejectionReason set to null sau khi approve | Xóa lý do từ chối |
| ## 6. RestaurantApprovalService.rejectRestaurant() - 4+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testRejectRestaurant_WithPendingStatus_ShouldRejectSuccessfully | restaurantId với status=PENDING, rejectedBy, rejectionReason | return true, status=REJECTED, notification sent | Từ chối nhà hàng pending |
| Happy Path | testRejectRestaurant_ShouldSetRejectionFields | restaurantId, rejectedBy="admin", rejectionReason | rejectedBy, approvedAt, rejectionReason set đúng | Thiết lập metadata từ chối |
| Happy Path | testRejectRestaurant_ShouldSendNotificationWithReason | restaurantId với status=PENDING, rejectionReason | Notification gửi kèm rejection reason | Thông báo có lý do từ chối |
| Error Handling | testRejectRestaurant_WithNonExistentId_ShouldReturnFalse | Non-existent restaurantId | return false | Nhà hàng không tồn tại |
| Error Handling | testRejectRestaurant_WithAlreadyRejectedStatus_ShouldReturnFalse | restaurantId với status=REJECTED | return false, không thể từ chối lại | Đã từ chối rồi |
| Error Handling | testRejectRestaurant_WithApprovedStatus_ShouldReturnFalse | restaurantId với status=APPROVED | return false, cannot reject APPROVED | Trạng thái không phù hợp |
| Business Logic | testRejectRestaurant_ShouldClearApprovalReason | restaurantId với approvalReason cũ | approvalReason set to null sau khi reject | Xóa lý do duyệt |

| ## Function 1: createPaymentLink(long orderCode, long amount, String description) - 5+ test cases |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCreatePaymentLink_WithValidParams_ShouldReturnCheckoutUrl | orderCode=1001, amount=100000, description="Booking deposit" | CreateLinkResponse with checkoutUrl, paymentLinkId, signature | Tạo payment link PayOS thành công |
| Happy Path | testCreatePaymentLink_ShouldGenerateCorrectSignature | orderCode=1001, amount=100000, valid credentials | Signature matches PayOS format và verified correctly | Kiểm tra chữ ký PayOS đúng |
| Happy Path | testCreatePaymentLink_ShouldSetExpiredAtTo15Minutes | orderCode=1001, amount=100000, description | expiredAt = now + 15 minutes trong payload | Link hết hạn sau 15 phút |
| Error Handling | testCreatePaymentLink_WithNullClientId_ShouldThrowException | clientId = null trong config | IllegalStateException("PayOS ClientId chưa được cấu hình") | Thiếu ClientId |
| Error Handling | testCreatePaymentLink_WithNullApiKey_ShouldThrowException | apiKey = null trong config | IllegalStateException("PayOS ApiKey chưa được cấu hình") | Thiếu ApiKey |
| Error Handling | testCreatePaymentLink_WithNullChecksumKey_ShouldThrowException | checksumKey = null trong config | IllegalStateException("PayOS ChecksumKey chưa được cấu hình") | Thiếu ChecksumKey |
| Error Handling | testCreatePaymentLink_WithInvalidAmount_ShouldThrowException | amount = -1000 | API returns error code | Số tiền không hợp lệ |
| Integration | testCreatePaymentLink_WithPayOSAPIError_ShouldLogError | PayOS API returns error (invalid credentials) | RuntimeException with error details logged | Xử lý lỗi API PayOS |
| Business Logic | testCreatePaymentLink_ShouldIncludeReturnAndCancelUrls | orderCode=1001, amount=100000 | payload chứa returnUrl và cancelUrl | Đảm bảo có redirect URLs |
| ## Function 2: verifyWebhook(String body, String signature) - 4+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testVerifyWebhook_WithValidSignature_ShouldReturnTrue | Valid body, signature generated with checksumKey | return true | Chữ ký webhook hợp lệ |
| Happy Path | testVerifyWebhook_ShouldGenerateCorrectHMACSHA256 | body = "test data", signature = hmacSHA256(body, checksumKey) | return true | Kiểm tra HMAC SHA256 |
| Error Handling | testVerifyWebhook_WithInvalidSignature_ShouldReturnFalse | Valid body, signature không match | return false | Chữ ký không đúng |
| Error Handling | testVerifyWebhook_WithNullBody_ShouldReturnFalse | body = null, any signature | return false | Body null |
| Error Handling | testVerifyWebhook_WithEmptySignature_ShouldReturnFalse | Valid body, signature = "" | return false | Chữ ký rỗng |
| Error Handling | testVerifyWebhook_WithException_ShouldReturnFalse | body gây exception khi verify | return false, error logged | Xử lý exception khi verify |
| ## Function 3: getPaymentInfo(long orderCode) - 3+ test cases |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testGetPaymentInfo_WithValidOrderCode_ShouldReturnPaymentInfo | orderCode=1001, payment exists on PayOS | PaymentInfoResponse có đầy đủ status, amount, amountPaid | Lấy thông tin payment link |
| Happy Path | testGetPaymentInfo_ShouldReturnPaymentStatus | Valid orderCode, payment status=PENDING | PaymentInfoResponse.data.status = "PENDING" | Trả về trạng thái thanh toán |
| Error Handling | testGetPaymentInfo_WithNonExistentOrderCode_ShouldThrowException | orderCode không tồn tại trên PayOS | RuntimeException with error details | OrderCode không tồn tại |
| Error Handling | testGetPaymentInfo_WithPayOSAPIError_ShouldLogError | PayOS API returns error | RuntimeException với error details logged | Xử lý lỗi API PayOS |
| Business Logic | testGetPaymentInfo_ShouldIncludePaymentDetails | Valid orderCode với payment completed | PaymentInfoResponse có amountPaid, status="PAID" | Chi tiết payment đã thanh toán |

| ## 1. createPayment(Integer bookingId, UUID customerId, PaymentMethod paymentMethod, PaymentType paymentType, String voucherCode) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCreatePayment_WithValidPayOSDeposit_ShouldCreatePayment | bookingId=1, customerId=UUID, method=PAYOS, type=DEPOSIT, voucherCode=null | Payment with status=PENDING, orderCode generated | Tạo payment PayOS deposit |
| Happy Path | testCreatePayment_WithValidZaloPayDeposit_ShouldCreatePayment | bookingId=1, customerId=UUID, method=ZALOPAY, type=DEPOSIT, voucherCode=null | Payment with status=PENDING | Tạo payment ZaloPay deposit |
| Happy Path | testCreatePayment_WithValidVoucherCode_ShouldApplyDiscount | bookingId=1, valid voucherCode="SAVE10" | Payment với discount đúng | Áp dụng voucher |
| Happy Path | testCreatePayment_WithExistingPendingPayment_ShouldReuse | bookingId=1, payment exists with status=PENDING | Return existing payment | Tái sử dụng payment đang pending |
| Happy Path | testCreatePayment_WithFullPaymentCash_ShouldCreatePayment | bookingId=1, method=CASH, type=FULL_PAYMENT | Payment với full amount | Thanh toán toàn bộ bằng tiền mặt |
| Error Handling | testCreatePayment_WithBookingNotFound_ShouldThrowException | non-existent bookingId | IllegalArgumentException("Booking not found") | Booking không tồn tại |
| Error Handling | testCreatePayment_WithCustomerNotFound_ShouldThrowException | non-existent customerId | IllegalArgumentException("Customer not found") | Customer không tồn tại |
| Error Handling | testCreatePayment_WithFullPaymentPayOS_ShouldForceDeposit | bookingId=1, method=PAYOS, type=FULL_PAYMENT | paymentType forced to DEPOSIT | Chặn full payment qua PayOS |
| Error Handling | testCreatePayment_WithDepositCashMethod_ShouldThrowException | bookingId=1, method=CASH, type=DEPOSIT | IllegalArgumentException("Đặt cọc không được phép thanh toán bằng tiền mặt") | Deposit không dùng cash |
| Error Handling | testCreatePayment_WithInvalidVoucherCode_ShouldThrowException | bookingId=1, invalidVoucherCode="INVALID" | IllegalArgumentException("Invalid voucher") | Mã voucher không hợp lệ |
| Business Logic | testCreatePayment_AmountChanged_ShouldUpdateOrderCode | Existing payment with different amount | orderCode reset, new payment link | Thay đổi orderCode khi amount đổi |
| Business Logic | testCreatePayment_AmountUnchanged_ShouldReuseOrderCode | Existing payment with same amount | Reuse existing payment | Giữ nguyên orderCode cũ |
| Business Logic | testCreatePayment_WithCompletedPayment_ShouldReuseExisting | payment exists with status=COMPLETED | Return existing completed payment | Không tạo payment mới khi đã completed |
| ## 2. handlePayOsWebhook(String rawBody) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testHandlePayOsWebhook_WithSuccessfulPayment_ShouldUpdateStatus | rawBody với success=true, code="00" | payment status=COMPLETED, booking confirmed | Thanh toán thành công |
| Happy Path | testHandlePayOsWebhook_WithSuccessfulPayment_ShouldSendEmails | rawBody với success=true, code="00" | Email sent to customer and restaurant | Gửi email xác nhận |
| Happy Path | testHandlePayOsWebhook_WithFailedPayment_ShouldUpdateToFailed | rawBody với success=false, code="01" | payment status=FAILED | Thanh toán thất bại |
| Error Handling | testHandlePayOsWebhook_WithInvalidJson_ShouldReturnFalse | malformed JSON string | return false | JSON không hợp lệ |
| Error Handling | testHandlePayOsWebhook_WithNullData_ShouldReturnFalse | rawBody với data=null | return false | Dữ liệu webhook null |
| Error Handling | testHandlePayOsWebhook_WithOrderCodeNotFound_ShouldReturnFalse | orderCode không tồn tại trong DB | return false | Payment không tồn tại |
| Error Handling | testHandlePayOsWebhook_WithProcessingError_ShouldReturnFalse | rawBody causing exception | return false, log error | Lỗi khi xử lý webhook |
| Business Logic | testHandlePayOsWebhook_WithSuccessfulPayment_ShouldCompleteBooking | payment exists, webhook success | Booking status updated to COMPLETED | Cập nhật booking khi thanh toán thành công |
| Business Logic | testHandlePayOsWebhook_ShouldStoreRawWebhookData | valid rawBody | payment.ipnRaw được lưu | Lưu dữ liệu webhook raw |
| ## 3. processCashPayment(Integer paymentId) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testProcessCashPayment_WithValidCashPayment_ShouldComplete | paymentId với method=CASH | payment status=COMPLETED, booking confirmed | Thanh toán tiền mặt thành công |
| Error Handling | testProcessCashPayment_WithNonExistentPayment_ShouldThrowException | non-existent paymentId | IllegalArgumentException("Payment not found") | Payment không tồn tại |
| Error Handling | testProcessCashPayment_WithNonCashMethod_ShouldThrowException | paymentId với method=PAYOS | IllegalArgumentException("Payment method is not cash") | Method không phải cash |
| Error Handling | testProcessCashPayment_WithNonCashMethodCard_ShouldThrowException | paymentId với method=CARD | IllegalArgumentException("Payment method is not cash") | Method không phải cash |
| ## 4. processCardPayment(Integer paymentId) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testProcessCardPayment_WithValidCardPayment_ShouldComplete | paymentId với method=CARD | payment status=COMPLETED, booking confirmed | Thanh toán thẻ thành công |
| Error Handling | testProcessCardPayment_WithNonExistentPayment_ShouldThrowException | non-existent paymentId | IllegalArgumentException("Payment not found") | Payment không tồn tại |
| Error Handling | testProcessCardPayment_WithNonCardMethod_ShouldThrowException | paymentId với method=CASH | IllegalArgumentException("Payment method is not card") | Method không phải card |
| Business Logic | testProcessCardPayment_ShouldIntegrateWithGateway | paymentId với method=CARD | Payment gateway called, status updated | Tích hợp với payment gateway |
| ## 5. cancelPayment(Integer paymentId) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCancelPayment_WithPendingPayment_ShouldCancel | paymentId với status=PENDING | payment status=CANCELLED | Hủy payment pending |
| Error Handling | testCancelPayment_WithCompletedPayment_ShouldThrowException | paymentId với status=COMPLETED | IllegalArgumentException("Cannot cancel completed payment") | Không hủy payment đã hoàn tất |
| Error Handling | testCancelPayment_WithNonExistentPayment_ShouldThrowException | non-existent paymentId | IllegalArgumentException("Payment not found") | Payment không tồn tại |
| ## 6. refundPayment(Integer paymentId) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testRefundPayment_WithCompletedPayment_ShouldRefund | paymentId với status=COMPLETED | payment status=REFUNDED, refundedAt set | Hoàn tiền payment đã completed |
| Happy Path | testRefundPayment_ShouldGenerateRefundRequest | paymentId với status=COMPLETED | RefundRequest created | Tạo yêu cầu hoàn tiền |
| Error Handling | testRefundPayment_WithNonCompletedPayment_ShouldThrowException | paymentId với status=PENDING | IllegalArgumentException("Only completed payments can be refunded") | Chỉ refund payment completed |
| Error Handling | testRefundPayment_WithNonExistentPayment_ShouldThrowException | non-existent paymentId | IllegalArgumentException("Payment not found") | Payment không tồn tại |
| ## 7. findByCustomer(Customer customer) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByCustomer_WithMultiplePayments_ShouldReturnAll | customer với 5 payments | List<Payment> ordered by paidAt DESC, size=5 | Tìm tất cả payment theo customer |
| Happy Path | testFindByCustomer_OrderedByPaidAtDesc_ShouldReturnSorted | customer với 3 payments | List ordered by paidAt DESC | Sắp xếp đúng theo ngày |
| ## 8. findByBooking(Booking booking) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByBooking_WithExistingPayment_ShouldReturnPayment | booking với payment exists | Optional<Payment> with payment | Tìm payment theo booking |
| Happy Path | testFindByBooking_WithNoPayment_ShouldReturnEmpty | booking không có payment | Optional.empty() | Booking không có payment |
| ## 9. findByStatus(PaymentStatus status) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testFindByStatus_WithPendingStatus_ShouldReturnPendingPayments | status=PENDING | List<Payment> with status=PENDING | Tìm payment pending |
| Happy Path | testFindByStatus_WithCompletedStatus_ShouldReturnCompletedPayments | status=COMPLETED | List<Payment> with status=COMPLETED | Tìm payment completed |
| Happy Path | testFindByStatus_WithCancelledStatus_ShouldReturnCancelledPayments | status=CANCELLED | List<Payment> with status=CANCELLED | Tìm payment cancelled |
| ## 10. validatePaymentMethodAndType(PaymentMethod paymentMethod, PaymentType paymentType) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testValidatePaymentMethodAndType_WithPayOSDeposit_ShouldPass | method=PAYOS, type=DEPOSIT | No exception thrown | Phương thức hợp lệ |
| Happy Path | testValidatePaymentMethodAndType_WithZaloPayDeposit_ShouldPass | method=ZALOPAY, type=DEPOSIT | No exception thrown | Phương thức hợp lệ |
| Happy Path | testValidatePaymentMethodAndType_WithCashFullPayment_ShouldPass | method=CASH, type=FULL_PAYMENT | No exception thrown | Phương thức hợp lệ |
| Error Handling | testValidatePaymentMethodAndType_WithCashDeposit_ShouldThrowException | method=CASH, type=DEPOSIT | IllegalArgumentException("Đặt cọc không được phép thanh toán bằng tiền mặt") | Cash không dùng cho deposit |
| Error Handling | testValidatePaymentMethodAndType_WithPayOSFullPayment_ShouldThrowException | method=PAYOS, type=FULL_PAYMENT | Exception thrown hoặc forced to DEPOSIT | PayOS không cho phép full payment |
| Business Logic | testValidatePaymentMethodAndType_WithCardDeposit_ShouldPass | method=CARD, type=DEPOSIT | No exception thrown | Phương thức hợp lệ |
| ## 11. calculateTotalAmount(Booking booking, PaymentType paymentType, String voucherCode) |  |  |  |  |
| Category | Test Case Name | Input (Given) | Expected Output (Then) | Reason |
| Happy Path | testCalculateTotalAmount_WithDepositType_ShouldReturn10Percent | booking total=1,000,000, type=DEPOSIT | return 100,000 | Tính 10% deposit |
| Happy Path | testCalculateTotalAmount_WithFullPaymentType_ShouldReturnFullAmount | booking total=1,000,000, type=FULL_PAYMENT | return 1,000,000 | Tính full payment |
| Happy Path | testCalculateTotalAmount_WithValidVoucher_ShouldApplyDiscount | booking total=1,000,000, voucher="SAVE10" | return <1,000,000 | Áp dụng voucher |
| Happy Path | testCalculateTotalAmount_WithDishesAndServices_ShouldCalculateCorrectly | booking với dishes+services | total = deposit + dishes + services | Tính tổng đúng |
| Happy Path | testCalculateTotalAmount_WithoutVoucher_ShouldReturnOriginalAmount | booking total=500,000, voucherCode=null | return 50,000 (for deposit) | Không áp dụng voucher |
| Error Handling | testCalculateTotalAmount_WithNullBooking_ShouldThrowException | booking=null | IllegalArgumentException với null booking | Booking null |
| Edge Case | testCalculateTotalAmount_WithZeroTotal_ShouldReturnZero | booking total=0 | return 0 | Trường hợp đặc biệt |
| Edge Case | testCalculateTotalAmount_WithInvalidVoucher_ShouldReturnOriginalAmount | booking total=500,000, invalidVoucher="INVALID" | return 50,000 (no discount) | Voucher không hợp lệ |

# VI: CONCLUSION

The testing activities for the Restaurant Booking Platform (BookEAT) have validated that the system is functionally complete and stable for release to the staging/production environment. Across unit, integration, and system-level tests, the platform demonstrated conformance to SRS/SDS requirements, correct handling of critical business rules (2-hour booking conflict window, deposit and refund flows, 30/70 commission split), and reliable integrations with external services (PayOS, OpenAI, Email, OAuth2).

Key outcomes:

Test coverage met target with ~72% line coverage; critical paths (Booking, Payment, Auth, AI Search) are thoroughly tested.

All P1/P2 defects discovered during execution were fixed and verified; no blocking issues remain.

End-to-end flows (browse → book → pay → confirm; refund; restaurant registration → admin approval; AI search → recommendation → booking) executed successfully on staging.

Security controls (authentication, authorization, input validation, CSRF, basic XSS/SQLi checks) function as expected.

Performance under expected load met acceptance thresholds; observed bottlenecks were mitigated via query optimization and caching.

Residual risks and constraints:

External dependencies (PayOS, OpenAI) remain potential points of latency/failure; timeouts, retries, and graceful fallbacks are in place.

WebSocket chat and AI search rely on network quality; continued monitoring is recommended.

Full penetration testing and large-scale load testing (>1k concurrent users) are outside this cycle and should be scheduled.

Release readiness:

The build is considered release-ready with low residual risk for the defined scope.

Monitoring, alerting, and rollback procedures are prepared via CI/CD.

Recommended next steps:

Continue regression automation for newly added features (vouchers, waitlist, review analytics).

Schedule a focused security audit and expanded performance test at higher concurrency.

Track production metrics (error rate, latency, cache hit rate, payment webhook success) and run a post-release verification checklist.

Plan periodic test suite maintenance to keep coverage ≥85% as features evolve.

Overall, the platform meets functional, quality, and stability expectations for deployment, with clear actions identified to further harden security and scalability in subsequent iterations.